# CONSORTIUM WORK PLAN 2021-2025

# CALL RESPONSE FORM for the work package
BOP

# IDENTIFICATION

| BENEFICIARY |  |  |  |  |
| --- | --- | --- | --- | --- |
| Administrative Contact Person | First name | Surname | E-mail | Phone |
| Scientific Contact Person | First name | Surname | E-mail | Phone |

# FORESEEN CONTRIBUTION OF BENEFICIARIES BY WP AREA

Note: only fill the sections below that are relevant for your Beneficiary!

## Management & Technical support and System Engineering

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LTPs) |
| BOP Lead Engineer | - Ability to support the Project Leader in the harmonization of BOP R&D and design activities, in BOP design integration issues resolution, in systems architecture definition, in system requirements and specification definition, in coordinating, controlling, leading WP activities. - In-depth knowledge of all system-level aspects of power station heat transfer and power production - In-depth knowledge of Heat Transfer Systems and Power Conversion Systems (PCS) nuclear safety issues and safety controls - System-level knowledge of heat transfer systems and PCS architecture, functions, behaviour and governing parameters - Knowledge of key interfaces and integration issues - Knowledge of key trade-offs and decisions in Heat transfer and PCS system design - Knowledge of state-of-art PCS technology and forthcoming developments - Knowledge of energy storage technology - Knowledge of Heat transfer/ PCS system modelling & simulation techniques - Knowledge of Reliability analysis techniques and tools such as FMECA, RBD, FTA, etc. - Preferred familiarity with DEMO heat transfer systems and PCS design and challenges - Strong communication skills required. - Technical Leadership skill | 2021-2025: 3,6 PM/Year | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
| BOP Technology R&D Responsible Officer | - Proven experience in participating/leading R&D programme on process fluid operated facilities (especially using water/helium/molten salt) - Ability to coordinate and lead DEMO R&D activities in support to the PL - Ability to assess ongoing R&D activities and identify deviations from the planning. - Ability to support the PL in the development of R&D annual work plan, task specifications writing and their management (IMS). - Preferred familiarity with DEMO BOP systems design and challenges. - Strong communication skills required. - Technical Leadership skill - Managerial capability | 2021-2025: 3,6 PM/Year |  |  |
| WCLL BOP Lead Engineer | - Ability to support&coordinate design activities (integration included) and lead a design team in support to the PL - Ability to assess ongoing activities and identify deviations from the planning. - Ability to support the PL in the development of annual work plan, task specifications writing and their management (IMS). - Ability to support the PL in systems specification definition. - Strong communication skills required. - Knowledge of all relevant aspects of heat transfer (water/molten salt) system engineering & design. - Knowledge of energy storage technology - Familiarity with PCS engineering & design. - Knowledge of Heat transfer systems and PCS modelling & simulation techniques. - Good thermal / structural / thermo-hydraulic understanding. - Knowledge of Reliability analysis techniques and tools such as FMECA, RBD, FTA, etc. - Preferred previous involvement in WCLL heat transfer systems and PCS (called WCLL BOP) design development. - Familiarity with WCLL BOP systems interfaces and integration issues. - Familiarity with safety aspects of the WCLL BOP systems design. - Strong communication skills required. - Technical Leadership skill - Managerial capability | 2021-2025: 12 PM/year |  |  |
| HCPB BOP Lead Engineer | - Ability to support&coordinate design activities (integration included) and lead a design team in support to the PL - Ability to assess ongoing activities and identify deviations from the planning. - Ability to support the PL in the development of annual work plan, task specifications writing and their management (IMS). - Ability to support the PL in systems specification definition. - Strong communication skills required. - Knowledge of all relevant aspects of heat transfer (helium/molten salt) system engineering & design. - Knowledge of energy storage technology. - Familiarity with PCS engineering & design. - Knowledge of Heat transfer systems and PCS modelling & simulation techniques. - Good thermal / structural / thermo-hydraulic understanding. - Knowledge of Reliability analysis techniques and tools such as FMECA, RBD, FTA, etc. - Preferred previous involvement in HCPB heat transfer systems and PCS (Called HCPB BOP) design development. - Familiarity with HCPB BOP systems interfaces and integration issues - Familiarity with safety aspects of the HCPB BOP systems design. - Strong communication skills required. - Technical Leadership skill - Managerial capability | 2021-2025: 12 PM/year |  |  |
| HCPB BOP System Engineer | - Familiarity with relevant design and criteria of HCPB BOP. - Familiarity with interfaces between HCPB BOP and DEMO systems and with load cases. - Ability in the definition/management of the interface with other DEMO Work Packages - Ability in the requirement definition of HCPB BOP | 2021-2025: 3 PM/ year | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |
| WCLL BOP System Engineer | - Familiarity with relevant design and criteria of WCLL BOP. - Familiarity with interfaces between WCLL BOP and DEMO systems and with load cases. - Ability in the definition/management of the interface with other DEMO Work Packages - Ability in the requirement definition of WCLL BOP | 2021-2025: 3 PM/ year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| N/A | N/A |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| N/A | N/A |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| N/A | N/A |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## BOP Architecture (Systems Design and Integration)

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LTPs) |
|  | N/A |  | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
| WCLL BOP Heat Transfer Fluid System Design Engineer | - Knowledge of Thermodynamic of System& processes - Knowledge of steady/unsteady (single/ two phase) fluid flow (regimes, pressure drop, instabilities, hydraulic transients) - Knowledge of heat transfer modes and correlations - Knowledge of design standard (like ASME III, VIII) - Knowledge of Fluid system design methods - Knowledge of design methods for process system operated by molten salt - Experience in producing Process Flow Diagrams, Piping & Instrumentation Diagrams - Familiarity with relevant design of WCLL heat transfer and power conversion systems (WCLL BOP) - Familiarity with safety aspects of the WCLL BOP design | 2021:16,8 PM 2022:15,6 PM 2023:26,4 PM 2024:12 PM 2025: 8,4 PM | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |
| HCPB BOP Heat Transfer Fluid System Design Engineer | - Knowledge of Thermodynamic of System& processes - Knowledge of steady/unsteady (single/ two phase) fluid flow (regimes, pressure drop, instabilities, hydraulic transients) - Knowledge of heat transfer modes and correlations - Knowledge of Fluid system design methods - Knowledge of design methods for process system operated by molten salt - Experience in producing Process Flow Diagrams, Piping & Instrumentation Diagrams - Familiarity with design standard (such as ASME III, VIII, RCC-MR) - Familiarity with relevant design of HCPB heat transfer and power conversion systems (HCPB BOP) - Familiarity with safety, aspects of the HCPB BOP design | 2021:12 PM 2022: 10,8 PM 2023: 18 PM 2024: 12 PM; 2025: 10,2 PM |  |  |
| HCPB BOP System Engineer | - Familiarity with relevant design and criteria of HCPB BOP. - Familiarity with interfaces among HCPB BOP systems - Ability in the definition/management of the interface between HCPB BOP systems - Ability in the requirement and Load definition of HCPB BOP systems | 2021-2025: 3 PM/ year |  |  |
| WCLL BOP System Engineer | - Familiarity with relevant design and criteria of WCLL BOP. - Familiarity with interfaces of WCLL BOP systems - Ability in the definition/management of the interface between WCLL BOP systems - Ability in the requirement and Load definition of WCLL BOP systems | 2021-2025: 3 PM/ year |  |  |
| Engineer for Power Conversion System (PCS) analysis and components sizing | - Knowledge of PCS (especially basing on Rankine cycle) operation - Expertise in the thermal cycle design methods - Expertise in thermal cycle (design/off design) analysis & tools - Expertise in thermal cycle components sizing | 2021: 2,4 PM 2022: 7,2 PM 2023: 3,6 PM 2024: 8,4 PM 2025: 1,8 PM |  |  |
| CAD Configuration Engineer | - Knowledge of CAD tools - Expert in CATIA V5 - Knowledge of CAD configuration control methods & tools incl. large model handling - Ability and expertise in generating 2D plant layouts, 3D general arrangement, Equipment List, etc. | 2022: 13,2 PM 2023: 13,8 PM 2024: 7,2 PM 2025: 3 PM |  |  |
| BOP Auxiliary Systems Design Engineer | - Deep knowledge of process/cooling auxiliaries of NPP heat transfer systems and balance of plant (especially Chemical Volume and Control System, Component Cooling Water, Chilled Water Systems) - Experience in auxiliary system design (functions, requirements, architecture definition, components sizing, mode of operation, PFD, PID, system technical description writing, etc.) - Familiarity with auxiliary systems in NPP PHTS and balance of plant. - Ability to identify auxiliaries user loads and system requirement definition | 2021-2025: 24 PM/year; 2021: 6 PM 2022-2025 2,4 PM/year |  |  |
| Mechanical Design Engineer | - Knowledge of methods for the mechanical design of fluid systems components - Knowledge of relevant nuclear/non-nuclear standards for the mechanical design (such as ASME III, VIII, RCC) - Expertise in mechanical design of system/components - Familiarity with BOP systems/components requirements and load conditions - Preferred experience in DEMO BOP system/ components mechanical design - Familiarity with Thermo- Structural analysis methods and codes | 2021: 7, 2 PM 2022: 3,6 PM 2023: 10,8 PM |  |  |
| Thermo- Structural analyst | - Knowledge of methods for the mechanical design of fluid systems components - Knowledge of heat transfer modes and correlations - Knowledge of methods and techniques for Thermo- Structural analysis (especially the Finite Element Method) and codes - Familiarity with relevant nuclear/non-nuclear standard for the mechanical design (such as ASME III, VIII, RCC) - Familiarity with DEMO BOP systems /components requirements and load cases . - Expertise in Thermo- Structural analysis - Preferred experience in Thermo- Structural analysis of DEMO BOP system/components design | 2022: 9,6 PM 2023: 13,2 PM 2024: 12 PM |  |  |
| Thermo-hydraulic analyst | - Expertise in components/systems/plant modelling & simulation techniques. - Expertise in thermo-hydraulic analysis of components/systems/plant with system codes (like Relap, Apros, Simmer, etc.). - Preferred familiarity with DEMO BOP systems design and relevant operating scenarios. - Preferred experience in thermo-hydraulic analyses of nuclear fission plant and in DEMO BOP. | 2021: 3,6 PM 2022: 45,6 PM 2023: 15,6 PM 2024: 31,2 PM 2025: 4,8 PM |  |  |
| I&C Expert | - Knowledge of mechanisms triggering instabilities of two-phase flow systems. - Knowledge of techniques for stability evaluation of two phase systems. - Experience in modelling and assessment of the stability of two phase systems. | 2021: 12 PM 2024: 4,8 PM |  |  |
| RAMI expert | - Good knowledge of design and operation of the heat transfer and power conversion systems (and of the relevant auxiliaries) in NPP and in DEMO - Experience with FMEA to identify the lines of success/unsuccessful of the function of the SSC - Large familiarity with the failure rate data base (FRDB), e.g.: WASH 1400, other NPP and chemical plant FRDB, fusion component FRDB build-up since 1995 . - Experience of RAMI performed in DEMO and in fusion/fission/conventional plants. | 2023: 4,8 PM 2024: 2,4 PM |  |  |
| BOP not nuclear systems cost expert | - Preferred familiarity with DEMO HCPB/WCLL BOP not nuclear systems design and cost evaluation - System-level knowledge of systems architecture, functions, behaviour and governing parameters - Expertise of CAD tools, Catia V5 preferred - Expertise in method& tools for system components cost assessment | 2022: 6 PM 2023: 4,8 PM 2024: 7,2 PM |  |  |
| BOP nuclear systems cost expert | - Preferred familiarity with DEMO HCPB/WCLL BOP PHTS design and cost evaluation. - System-level knowledge of Primary Heat Transport Systems architecture, functions, behaviour and governing parameters - Expertise of CAD tools, Catia V5 preferred - Expertise in Nuclear/Safety Class Systems/Components Design and Standards (such as ASME III, RCC) - Expertise in Nuclear/Safety Class system components cost assessment | 2021-2025: 8,4 PM/Year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| HCPB BOP Indirect: Development& Optimization of the plant design (architecture tuning, plant regulation development, systems components sizing) WCLL BOP Direct Small Energy Storage (ESS): update of Power Conversion System (PCS) regulation system according to Primary Heat Transport Systems (PHTS) evolution; assessment of PCS component stress and operation. WCLL BOP Direct “No storage”: minimization of the ESS for very low load operation of Power Conversion System in dwell (PCS architecture definition, sizing, control loop design, components transient analysis and stress assessment, Steam Turbine rotor integrity& lifing evaluation). WCLL BOP Indirect with Small ESS: PCS architecture definition, sizing, control loop design, preliminary components transient analysis and stress assessment DEMO with Driver and Advanced Blanket BOP: PCS Architecture definition, sizing ,control loop definition, preliminary transient and stress analysis | 2021: 100 k€ 2022: 180 k€ 2023: 150 k€ 2022: 120 k€ 2021-2023: 170 k€/year 2024-2025: 20 k€/year 2023-2024: 150 k€/year 2025: 300 k€ |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| N/A | N/A |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| N/A | N/A |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## Technology R&D: WCLL BOP “Pulsed” Steam Turbine concept demonstration (Industry R&D)

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LTPs) |
|  | N/A | N/A | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
|  | N/A | N/A | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| The R&D activity on the “Pulsed” Steam Turbine shall focus on the following topics: - Development and validation of a ST Low Pressure blade for operation at very low load in DEMO dwell period. This phase of the R&D shall address the: i) definition of blade design criteria under expected ventilation mode of operation; ii) minimum design steam flow identification; iii) design of ST LP blade mock up and construction, iv) test matrix definition and v) blade testing; vi) start of analysis of data; vii) start of blade design criteria tuning. - Selection and characterization of a ST rotor material for operation at very low load in DEMO dwell period. This phase of the R&D shall focus on the: i) assessment of the applicability of the current rotor materials for “very low load” ST pulsating operating profile, ii) identification of possible alternative materials and selection, iii) identification of material data gaps/ models to be covered/built for ST rotor design and life assessment, iv) test matrix definition for candidate material characterization, v) material supply and start of testing for data generation and material behavior assessment through service-like-cycles tests. | 2022: 1098,4 k€ 2023: 878,4 k€ 2024: 439,2 k€ 2025: 272 k€ 2024: 150 k€ 2025: 434 k€ |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| N/A | N/A |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| N/A | N/A |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## Technology R&D: WCLL BOP water-water Once Through Steam Generator functional feasibility demonstration experimental campaign

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LTPs) |
| WCLL BOP R&D Lead Engineer | - Knowledge of Thermo-Hydraulic and expertise in TH analysis of component/system water operated with system codes - Knowledge and expertise in design and conduction of experimental infrastructure. - Knowledge and expertise in design and execution of experimental tests - Ability and expertise in the analysis of experimental data - Technical leadership skill | 2021-2023: 9 PM/year 2024:6 PM 2025: 3,6 PM | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
| Fluid System Design Engineer | - Knowledge of Thermodynamic of System& processes water operated - Knowledge of steady/unsteady (single/ two phase) fluid flow (regimes, pressure drop, instabilities, hydraulic transients) - Knowledge of heat transfer modes and correlations - Experience in the concept design development of fluid systems/components - Knowledge of design standard (such ASME III, VIII, RCC-MR) - Knowledge of Fluid system design methods - Experience in producing Process Flow Diagrams, Piping & Instrumentation Diagrams - Experience in producing technical specification for system/components purchase | 2021-2022: 9 PM/year 2023: 3 PM 2024: 2,4 PM 2025: 6 PM 2021: 4 PM 2022: 10 PM 2023: 6 PM | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |
| CAD Engineer | - Knowledge of CAD tools - Expert in CATIA V5 | 2021-2022: 12 PM /years |  |  |
| Lay-out Engineer | - Expert in CATIA V5 and/or other similar plant CAD tools - Ability and expertise in generating 2D plant layouts, 3D general arrangement, Equipment List, etc. - Ability and expertise in piping stress analysis and support verification. | 2021: 3 PM 2022: 4 PM 2023: 2 PM 2024: 3,5 PM |  |  |
| I&C Engineer | - Knowledge of theory of plant/process control and design methods - Experience in design and developing control system architecture and regulation parameters for a fluid system - Experience in testing, maintaining and extending/modifying existing control systems to adapt to new specification. - Knowledge of and expertise on Industrial Instrumentation typology and operating principle for high pressure process systems - Knowledge and expertise of control system software design and implementation | 2021-2023: 1,2 PM/years 2024:3,6 PM 2025: 2,4 PM 2021: 2 PM 2022: 10 PM 2023: 2 PM |  |  |
| TH analyst | - Knowledge of Thermal-hydraulics and Heat transfer - Expert of Heat transfer systems modelling & simulation techniques. - Expert in thermo-hydraulic analysis of component/ systems with system codes (like Relap, Apros, Simmer, etc.). - Experience in Verification &Validation - Experience in developing numerical models for codes | 2022-2023: 4,2 PM/years |  |  |
| TH analyst | - Knowledge of Thermal-hydraulics and Heat transfer - Expert of Heat transfer systems modelling & simulation techniques. - Expert in thermo-hydraulic analysis of component/ systems with system codes (like Relap, Apros, Simmer, etc.) - Experience in Verification &Validation | 2023: 5 PM 2024: 5.5 PM |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| N/A | N/A |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| N/A | N/A |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| The topic to be investigated with the not-existing (new) facility is the operation of (a suitably scaled) Once Through Steam Generator of the Primary Heat Transport System of the WCLL BB BOP in order to demonstrate its functional feasibility in the phases of the DEMO operating period (pulse, dwell, transition pulse – dwell). The R&D activity on this topic shall consist of a: 1) Low Power Phase Test Campaign- it shall consist of tests simulating the operation of the Steam Generator during DEMO dwell conditions to investigate the thermal-hydraulic stability, the performance, the effectiveness of the regulation strategy adopted and of possible alternative, to provide relevant T/H data for assessment & qualification of numerical tools and design correlations at low power and its reporting, to study and identify the enveloping space of the allowed OTSG T/H operational parameters for good operation in dwell. They are mandatory tests to be achieved within 2024 (G2) and then in the period interested by the present Call; 2) High Power Phase Test Campaign- it shall consist of tests simulating the OTSG operation during the Full Power DEMO conditions for demonstration of the adequacy of the OTSG design to achieve the due performances and to provide relevant T/H data for the assessment & qualification of numerical tools and design correlations at full power and its reporting. They are mandatory tests that shall be achieved within 2027 (G3); 3) Pulse-Dwell Transition Phase Test Campaign- it shall consist of tests simulating the operation of the OTSG during the pulse -dwell transition to verify its performance and the suitability of the control strategy adopted and to provide T/H transient data useful for thermomechanical verification of the component and for the assessment & qualification of numerical tools and design correlations used for this phase. They are mandatory tests that shall be achieved within 2027 (G3). (Desirables activities shall be the execution of tests aiming at identifying the domain enveloping the operational T/H parameters for a safe, stable and efficient performance of the OTSG and the reporting on the assessment & qualification of the numerical tools used for this phase). | 2021: 0 k€ (2021 ceiling for investment direct cost= 0 k€) 2022: 250 k€ (2022 ceiling for investment direct cost= 1250 k€) 2023: 0 k€ (2023 ceiling for investment direct cost= 250 k€) 2024: 350 k€ (2024 ceiling for investment direct cost= 0 k€) 2025: 350 k€ (2025 ceiling for investment direct cost= 1250 k€) |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## Technology R&D: HCPB Primary Heat Transfer System/Intermediate Heat Transfer System/Energy Storage System concept demonstration experimental campaign

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LTPs) |
| HCPB BoP R&D Lead Engineer | - In-depth knowledge of power plant engineering - Expert knowledge of the theory, build-up, and operation of heat transfer systems applicable to fusion BOP environment - Demonstrated knowledge of facility design and testing - Expert knowledge of critical trade-offs and key decisions of BOP system design - Knowledge of the thermo-fluiddynamics - Technical leadership skill | 2021: 1,2PM 2022-2025: 3 PM/year | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
| Molten Salt Storage Expert | - In-depth knowledge of molten salt chemistry, composition, manufacturing and handling - Expert knowledge of fusion relevant systems and interfaces in BOP - In-depth knowledge of molten salt system modelling | 2022-2025: 3 PM/year | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |
| Helium-cooling technology Expert | - Expert knowledge of design, commissioning and operation of Breeding Blanket relevant helium-cooling systems and associated components. | 2023-25: 3 PM/year |  |  |
| BOP System Modelling Expert | - In-depth knowledge of fusion relevant (BB) helium-cooling system modelling - Expert in Simulation of complex systems using industrial and R&D tools for dynamic scenarios | 2022-25: 3 PM/year |  |  |
| Support Technician Molten salt Helium | - Demonstrated expertise in molten salt and helium technology - Qualification in set-up and commissioning of facilities including instrumentation and control systems - Experience in facility debugging and system commissioning against requirement sheets | 2022-25: 2,25 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| Assistance in design and optimization Selection of best suited components Support of high pressure system licensing | 2022: 200 k€ 2022-2023: 50 k€/year 2024: 100 k€ |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| N/A | N/A |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| The topic to be investigated with the not-existing (new) facility is the behaviour of (a suitable scaled) Primary Heat Transfer System+ Intermediate Heat Transfer System+ Energy Storage System, belonging to the HCPB BOP Indirect option, with the aim to validate the selected solutions for components and systems in both steady state and dynamic conditions,+ occurring during the phases of the DEMO operational period (pulse, dwell, transition pulse – dwell). The R&D activity on this topic shall consist of a: - IHTS+ main Intermediate HX qualification test campaign: it shall consist of tests dealt to i) simulate the steady state behaviour of molten salt IHTS loop at full power (representative of the pulse period) and at low power (dwell period) for molten salt loop comp. performance qualification, ii) to perform an investigation of the molten salt loop performance under dynamic condition, iii) the qualification of the steady state pulse/dwell performance of the main Helium/molten salt main IHX thanks to a supporting helium loop connected to the IHTS, iv) to gain T/H data for assessment & qualification of numerical tools and design correlations. These tests are mandatory and shall be achieved within 2024 (G2); - PHTS+IHTS+ESS test campaign: it shall consist of test dealt to perform i) a preliminary assessment of the coupled behaviour of the helium loop+ molten salt loop under fast transients induced by a fast heater, simulating unsteady thermal sources, ii) validate the DEMO (scaled) heat removal chain of systems: PHTS+ (IHTS+ESS) steady state and pulse-dwell transition performance with DEMO representative heat source power ramp-up and ramp-down and DEMO (scaled) blower; iii) validate the adopted design of the systems regulation scheme, iv) to gain T/H data for assessment & qualification of numerical tools and design correlations. These tests are mandatory and shall be achieved within 2027 (G3). | 2021: 0 k€ (2021 ceiling for investment direct cost=100 k€) 2022: 95 k€ (2022 ceiling for investment direct cost=1152 k€) 2023: 255 k€ (2023 ceiling for investment direct cost= 410 k€) 2024: 0 k€ (2024 ceiling for investment direct cost= 130 k€) 2025: 147,5 k€ (2025 ceiling for investment direct cost= 152 k€) (It is foreseen that the investment continue in 2026-27 for an estimated overall amount of 3720 k€) |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

# ADDITIONAL COMMENTS AND REQUIREMENTS

Please add, if necessary, additional comments or describe requirements your Beneficiary would like to express and that are necessary to contribute to this Work-Package.