# CONSORTIUM WORK PLAN 2021-2025

# CALL RESPONSE FORM for the work package
WPENS: Early Neutron Source Definition and Design

# IDENTIFICATION

| BENEFICIARY |  |  |  |  |
| --- | --- | --- | --- | --- |
| Administrative Contact Person | First name | Surname | E-mail | Phone |
| Scientific Contact Person | First name | Surname | E-mail | Phone |

# FORESEEN ROLES & COMPETENCIES BY WP AREA

Note: only fill the sections below that are relevant for your Beneficiary!

## 2.1 Project Management

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Project Leader Technical Advisor | - Ability to support the PL with technical expertise in all aspects of the IFMIF-DONES Plant and its Systems - Familiarity with IFMIF-DONES project, system-level knowledge of IFMIF-DONES architecture, functions, behaviour and operational parameters - Familiarity with other DONES projects and their results, including the IFMIF/EVEDA activities - Ability to present independent analysis and propose solutions for technical and integration issues arising in DONES engineering design work | 2021-2025: 4 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Project Manager | - Ability to support the PL in the planning and management of the WP activities, preparation of budget proposal, annual work plans and task specifications, coordination and control of activities - Experience in management of Eurofusion projects, knowledge of tools and systems such as IMS, IDM - Familiarity with IFMIF-DONES project, system-level knowledge of IFMIF-DONES architecture, functions, behaviour and operational parameters - Ability to effectively communicate and interact with project managers, coordinators, task owners | 2021-2025: 9 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Management and Quality Assurance Specialist | - Familiarity with Quality Management procedures in engineering design workflow - Ability to establish a quality and reliability system and corresponding quality assurance documentation and assist in its implementation - Familiarity with internal reporting schemes of the WP, previous experience in project control - Ability to implement and coordinate a quarterly reporting scheme of the WP - Ability to assist the PL and Project Managers in the organisation the WP meetings: preparation of agendas, minutes and record of discussion docs - Familiarity with the established WPENS Design Review procedures and ability to coordinate the preparation of review meetings and documentation - Ability to perform liaison and coordination functions with other IFMIF-DONES projects as well as other neutron irradiation projects of interest | 2021-2022: 15 PM/year 2023-2025: 14 PM/year |  |  |
| Editor of top level technical documentation of DONES | - In-depth knowledge of IFMIF-DONES architecture, functions, behaviour and operational parameters - Ability to communicate with the team members to collect and integrate the contents of IFMIF-DONES technical documents | 2022: 9 PM 2024: 9 PM |  |  |
| Neutron irradiation physicst | - Familiarity with IFMIF-DONES and A-FNS projects - Basic knowledge of the radioisotope production techniques - Ability to coordinate the collaboration with the A-FNS project in the EU-Japan framework in the aspects related to the irradiation modules for the production of radioisotopes | 2021-2025: 3 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.2  Project Integration

### 2.2.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Project Integration Manager | - Ability to support the PL in design integration, system definition, and specification, coordination and control of activities related to the Project Integration - Familiarity with relevant design criteria and codes - Familiarity with thermal / structural / thermo-hydraulic principles - Ability for design guidelines and handbooks definition - Knowledge of DONES requirements and engineering design: Requirements definition and specification writing - Ability to review design solutions and related performance analyses (expertise in structural and thermo-hydraulic analysis techniques and knowledge in neutronics) - Ideally familiarity with IFMIF-DONES systems properties, load cases and constraints - Knowledge of key interface and integration issues - Some knowledge of CATIA - Knowledge of System Modelling Tools and Techniques - Ability to effectively communicate and interact with project managers, coordinators, task owners | LTP Industry: 2021: 9 PM 2022: 9 PM 2023: 6 PM 2024: 4 PM 2025: 3 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Design Configuration and Interfaces Coordination Engineers | - Ability to understand and consolidate the definitive set of documents containing the criteria of the different disciplines (mechanical, civil, I&C, …) for the whole scope of the Project - Knowledge of System Modelling Tools and Techniques - Ability to understand and consolidate the set of DONES Handbooks - Ability to define an Operations Handbook or a similar set of documents with the definition of the Plant and Systems States, a compilation of the Operational procedures and including as Annexes a Commissioning Plan, Alignament Strategy, and a Tests (Test for checking the status of the systems) Program and maybe others - Knowledge of DONES interfaces and integration issues - Knowledge of integrated plant modeling operating inside and outside nominal conditions (i.e. very low power) | Laboratory manpower: 2021: 9 PM 2022: 12 PM 2023: 15 PM 2024: 12 PM 2025: 6 PM LTP Industry: 2021: 3 PM 2022: 6 PM 2023: 3 PM 2024: 3 PM |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Licenses for Design Integration work | 40 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.3  Safety

### 2.3.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Safety Leader | - Ability to support the PL in all matters regarding Safety, Neutronics and RAMI activities - Ability to consistently specify, follow-up, advise, and review safety and licensing related design activities in the IFMIF-DONES project - Ability to prepare/review safety and licensing relevant documentation, including SAR, EIA, including reference Top Level Regulations down to system Requirements and Specifications - System-level knowledge of IFMIF-DONES architecture, functions and requirements, including governing parameters - Familiarity with IFMIF-DONES systems properties, hazard cases and constraints - Expertise in neutronics modelling and RAMI analysis | 2021-2025: 9 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Coordinator of Safety Activities | - Ability to coordinate the project activities and scientifical aspects for matters concerning safety - Ability to consistently specify, follow-up, advise, and review safety and licensing related design activities in the IFMIF-DONES project. - Familiarity with IFMIF-DONES engineering design - System-level knowledge of IFMIF-DONES architecture, functions and requirements, including governing parameters and uncertainties to solve - Familiarity with IFMIF-DONES systems properties, hazard cases and constraints - Knowledge of key interfaces and integration issues - Understanding of functional and plant breakdown structure of IFMIF-DONES plant - Familiarity with international radiological safety guidelines - Familiarity with safety analyses for safety class nuclear components - Ability to define and write safety requirements specifications - Knowledge and understanding of fundamentals related to normal and abnormal events: activation of material at risk, mobilization, physico-chemical mechanisms, transport, shielding, dose consequences | 2021-2025: 6 PM/year Laboratory manpower or LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Safety Analysis | - Familiarity with international nuclear safety regulations and guidelines - Experience in safety documentation writing - Experience in safety analysis for accelerators, liquid metal or experimental irradiation facilities - Experience in source term development for accident scenarios - Experience in Tritium, ACP transport and control analyses - Experience in failure mode analyses (e.g. FMEA / FMECA) - Expertise in development of scenarios: Internal Events, External Events - Ability to develop and analyse Event Trees, Fault Trees (PRA techniques), and Deterministic Scenarios - Experience in the analysis of Safety Functions, Safety Class Systems, Structures and Components, including development of requirements - Experience in the application of accident modelling codes, including validation of key mechanisms - Sound expertise in Radiation Protection fundamentals and issues - Ability to calculate occupational radiation exposure values - ALARA techniques expertise - Ability to develop the Radioprotection handbook - Expertise in Waste Management, Waste Characterization, processes to implement and waste transport plans - Knowledge in assessment of non-radiological hazards including: - Electrical hazards - Fire hazards - Explosion hazards - Mechanical hazards - Anoxia hazards - Cryogenic hazards | Laboratory manpower: 2021: 6 PM 2022: 18 PM 2023: 18 PM 2024: 21 PM 2025: 21 PM LPT Industry: 2021: 2 PM 2022: 6 PM 2023: 6 PM 2024: 3 PM 2025: 3 PM |  |  |
| Prototyping and validation activities specialists | - Experience in the validation of key credited numerical modeling - Ability to develop an experimental program for Li fire risk studies, mobilizable material (mainly Be), mass transfer and deposition behavior - Support in design and definition of operational aspects of facilities and auxilliaries | Laboratory manpower: 2021: 9 PM 2022-2025: 18 PM/year LTP Industry: 2021-2024: 5 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| Facility for Li safety studies (Li fire risk in conditions of different temperature and atmosphere; small to medium scale) | 290 k€ |  |  |
| Facility for the verification of the Be and other impurity deposition and the validation of the mass transfer coefficient of impurities in the Li loop | 200 k€ |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.4  Neutronics

### 2.4.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Neutronics Analyses Coordinator | - Systematic knowledge of nuclear analysis, neutronics simulation tools and data libraries - Familiarity with IFMIF-DONES system design - Ability to specify consistently, follow-up, advise and review neutronics related activities within the IFMIF-DONES project - Ability to effectively communicate and interact with project managers, coordinators, task owners | 2021-2025: 6 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Nuclear analysts | - Knowledge of accelerators, liquid metal or experimental irradiation facilities design requirements - Expertise in CAD-based neutronics modeling - Familiarity with MCNP or similar Monte-Carlo codes - Knowledge of FISPACT, ACAB or similar activation codes - Experience in neutron transport calculations in fusion accelerator based neutron source facilities - Skills and experience in developing radiation dose mapping during operation and shutdown of accelerator facilities - Expertise in shutdown dose simulation tools using R2S or D1S methods - Ability to perform ALARA based neutron- and gamma-shielding calculations and optimizations - Expertise in the analysis of the material activation and ability to perform radioactive waste assessment | 2021: 30 PM 2022-2025: 48 PM/year |  |  |
| Neutron experiment physicst | - Familiarity with neutron experiments in NPI of Řež, NFS facility of GANIL, or LIPAc accelerator at Japan - Capable to design, set up, and perform neutron experiments in the facility of interest - Expertise of neutron and gamma detectors, ability to obtain the targeted radiation quantities with combination of detectors - Ability to perform neutronics simulation on the experimental setup, capability of predicting the experimental results and optimize the experiment with the help of simulations - Ability to perform deutron nuclear data libraries validation and verification | 2021: 6 PM 2022-2025: 12 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Procurement of experimental assemblies (integral and mock-up experiments) | 50 k€ |  |  |
| Procurement of irradiation samples (cross section measurements) | 20 k€ |  |  |
| Nuclear detector upgrades, prototyping, instrumentation and facility adaptation | 20 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| Experimental neutron facility for nuclear data measurements (e.g. Nuclear Physics Institute (NPI) of Řež (Czech Republic), or Neutron for Science (NFS) at GANIL, Caen (France), or similar) | 30 k€ |  |  |
| DONES prototype accelerator (e.g. LIPAc accelerator at QST, Japan or similar) | 10 k€ |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.5  RAMI

### 2.5.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| RAMI Coordinator | - Ability to support the PL in the planning and management of the WP activities related to RAMI. Identification of area of interest for RAMI study, definition of budget required to perform the studies, Co-ordinate the RAMI activities and summarize the results in specific RAMI reports - Experience in RAMI analyses, knowledge of methodology and tools such as FMEA, FT, ET, RBD - Familiarity with IFMIF-DONES design, functions, behaviour and operational parameters - Ability to effectively communicate and interact with project managers, coordinators, task owners | 2021-2025: 5 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| RAMI Analysis | - Ability to read and understand design documents, e.g. PFDs, P&IDs, construction drawings - Familiarity with IFMIF-DONES project - Familiarity with maintenance procedures - Ability to perform RAMI analyses by methodology such as FMEA, FT, ET, RBD - Ability to provide input for design improvement and input to Safety from the risk point of view, including cost benefit analysis versus RAMI | - 2021: 10 PM - 2022: 19 PM - 2023: 22 PM - 2024: 28 PM - 2025: 32 PM |  |  |
| Industry RAMI Analyst | - Knowledge of maintenance procedures and maintenance activities to be performed on DONES components - Ability to define maintenance data relevant for RAMI studies, e.g. type of maintenance activities, mean time to repair, repair rates and repair time for DONES components | - 2021: 2 PM LTP Ind - 2022: 3 PM LTP Ind |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.6  Logistics and Maintenance

### 2.6.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Logistics and Maintenace Coordinator | - Knowledge of the IFMIF-DONES project - Experience in coordination of logistics and maintenance tasks - Familiarity with the Remote Handling equipment defined for IFMIF-DONES - Experience in the definition of the Maintenance Matrix - Experience in coordination of virtual reality simulation - Experience in the design, construction and commissioning of components for fusion research facilities | 2021-2025: 4 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Logistics and Maintenance Systems Engineering | - Knowledge of the IFMIF-DONES project - Expertise in the analysis and simulation of the flow of materials - Knowledge of the contents of the maintenance plan and maintenance matrix for DONES - Expertise in logistics and transfer means in fusion related research facilities - Capability to define detailed maintenance operations in fusion research facilities | 2021: 6 PM 2022: 15 PM 2023: 13 PM 2024: 13 PM 2025: 9 PM |  |  |
| Logistics and maintenance Virtual Reality simulation | - Knowledge of the IFMIF-DONES project - Capability to define maintenance operation on DONES facility - Experience in logistics and maintenance virtual reality simulations - Expertise in handling of 3D mock-ups extracted from Catia - Knowledge of the Unity 3D Software - Capability for production of videos with the virtual simulation of maintenance operations | 2021: 2 PM 2022-2025: 6 PM |  |  |
| Logistics and maintenance HAZID | - Knowledge of hazard identification techniques - Familiarity with the remote maintenance equipment used in DONES - Capability for an in-depth analysis of the potential risk during maintenance operations in DONES - Skilled use of Catia for the checking of 3D models to be evaluated | 2021: 2 PM 2022-2023: 3 PM/year Laboratory manpower or LTP Industry |  |  |
| Statutory maintenance in fusion research facilities | - Knowledge of fusion research facilities similar to DONES - Expertise in logistics and maintenance analysis - Familiarity with the radiological environment requirements on maintenance - Knowledge of the international standards and regulations applying to maintenance of facilities with activated components | 2021: 2 PM 2022-2023: 3 PM/year Laboratory manpower or LTP Industry |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.7  Remote Handling

### 2.7.1 Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Remote Handling Coordinator | - Project interface for matters concerning Remote Handling - Ability to specify consistently, follow-up, advice, and review RH related activities within the IFMIF-DONES project - In depth Knowledge of the IFMIF-DONES systems and components - In depth knowledge of IFMIF-DONES requirements and engineering design - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Knowledge of key interfaces and integration issues - Knowledge of functional and plant breakdown structure of IFMIF-DONES - Practical knowledge of remote maintenance operations | 2021-2025: 5 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Remote Handling Engineering for the RH Integrated Analysis | - Knowledge of the IFMIF-DONES systems and components - In depth knowledge of the RHS and its requirements - Knowledge of RH maintenance operation of IFMIF-DONES - Experience in the organization of experimental irradiation test campaigns and in the design of components to be used in neutron irradiation environment | 2021: 3 PM 2022: 5 PM 2023: 5 PM 2024: 5 PM |  |  |
| Remote Handling Engineer for the RH maintenance of the Test Systems | - Knowledge of Test Systems of IFMIF-DONES - Knowledge of state-of-art of the Remote Handling technologies for critical environment (very highly activated environment) - Knowledge of the RH maintenance operations to be performed for the Test systems components - Capability to define design and functional requirements of RH equipment - Ability to define interfaces and their functions - Ability to integrate complex RH equipment and maintenance procedures | 2021: 3 PM 2022: 4 PM 2023: 4 PM 2024: 3 PM 2025: 2 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Remote Handling Engineer for the RH maintenance of the Lithium Systems | - Knowledge of Lithium Systems of IFMIF-DONES - Familiarity with the Lithium technologies and Safety regulations - Knowledge of state-of-art of the Remote Handling technologies for critical environment (Lithium, Tritium and Beryllium) - Capability to define design and functional requirements of RH equipment - Ability to define interfaces and their functions - Knowledge of the RH maintenance operations to be performed for the Lithium systems - Ability to integrate complex RH equipment and maintenance procedures | 2021: 4 PM 2022: 9 PM 2023: 9 PM 2024: 5 PM 2025: 5 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Remote Handling Engineer for the RH maintenance of the Accelerator Systems | - In depth knowledge of Accelerator systems of IFMIF-DONES - In depth Knowledge of the RHS for the AS - Knowledge of state-of-art of the remote handling technologies for critical environment - Capability to define and design the functional requirements of RH equipment - Knowledge of the RH maintenance operations to be performed for the AS components - Ability to define interfaces and their functions - Ability to integrate complex RH equipment and maintenance procedures | 2021: 4 PM 2022: 8 PM 2023: 8 PM 2024: 5 PM 2025: 5 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| RH Engineer Designer for the Test Systems | - Ability to define maintenance procedures - Capability to device new RH equipment and design it at least up to a preliminary design level - Knowledge of the international design Code and Standards - Capability to perform HAZID and HOZOP analyses - Ability to develop rescues and recovery procedures - Knowledge of decontamination processes will be of advantage | 2021-2023: 5 PM/year Laboratory manpower or LPT Industry |  |  |
| RH Engineering for the Accelerator Systems | - Ability to define maintenance procedures - Capability to device new RH equipment and design it at least up to a preliminary design level - Knowledge of the international design Code and Standards - Capability to perform HAZID and HOZOP analyses - Ability to develop rescues and recovery procedures | 2021-2023: 6 PM/year Laboratory manpower or LTP Industry 2024: 3 PM Laboratory manpower or LTP Industry |  |  |
| Engineering for RH Integration | - Knowledge of all system-level aspects of IFMIF-DONES remote maintenance systems - Knowledge of state-of-art of the remote handling technologies for critical environment - Ability to define interfaces and their functions - Capability of integrating of complex RH equipment and maintenance procedures - Capability of integration of RH equipment in the building and evaluation of building suitability to RH maintenance - Knowledge of Remote Maintenance safety issues and safety controls - Knowledge of development of RH control system | 2021: 2 PM 2022: 3 PM 2023: 2 PM 2024: 3 PM 2025: 4 PM |  |  |
| Engineering for RH Virtual Reality simulation | - Knowledge of the RM operations on IFMIF-DONES components - Knowledge of the RHS of IFMIF-DONES - Expertise in validation of integrated maintenance operations in a simulated/virtual environment - Ability to update and optimize remote handling maintenance operations | 2021: 3 PM 2022: 4 PM 2023: 3 PM |  |  |
| Engineering for the RH control system | - Knowledge of the IFMIF-DONES RHS - Knowledge of the architecture of the RH control system (low level and high level control systems) - Knowledge of the international design Code and Standards adopted in IFMIF-DONES | 2021: 3 PM 2022: 4 PM 2023: 3 PM |  |  |
| RH Engineer for the validation activities | - Knowledge of the design of components to be remotely maintained in IFMIF-DONES plant - Knowledge of the RHS of IFMIF-DONES - Expertise in implementation and execution of experimental tests and validation campaigns - Capability of data post processing analysis - Capability to support the designer team for the updating of design of components | 2021: 6 PM 2022: 18 PM 2023: 18 PM |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| Remote Handling Engineering for the maintenance of TLIC area | 120 k€ |  |  |
| Remote Handling Engineering for the RH System Integration | 180 k€ |  |  |
| Remote Handling Engineering for the Decommissioning Plan | 50 k€ |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Tooling for Electric connectors | 30 k€ |  |  |
| Hardware for the irradiation campaign of Electric connectors | 30 k€ |  |  |
| Dummy prototype of the HFTM | 50 k€ |  |  |
| Final prototype of the Electric Connector for the HFTM and STUMM | 50 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| Facility for validation of Remote Handling main critical activities | 90 k€ |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.8  Buildings and Plant Systems

### 2.8.1 Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Building and Plant Systems Coordinator | - Ability to support the PL in design integration, system definition and specification, coordination and control of activities related to the DONES Building and PS - Knowledge of DONES requirements and engineering design - System-level knowledge of DONES architecture, functions, behaviour and governing parameters - Knowledge of key interfaces, IMS tool and integration issues - Understanding of functional and plant breakdown structure of DONES plant - Experience in technical specification writing - Knowledge of Plant systems and civil engineering for accelerator, liquid metal or irradiation facilities | LTP Industry: 2021: 12 PM 2022: 12 PM 2023: 9 PM 2024: 3 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Building and Plant Systems Integrated Analyst | - System-level knowledge of DONES architecture, functions, behaviour and governing parameters - Understanding of functional and plant breakdown structure of DONES plant - Knowledge of key interfaces and integration issues, knowledge of IMS tool - Knowledge of DONES requirements and engineering design - Knowledge of DONES transversal and integration activities - Knowledge of Plant systems and civil engineering for accelerator, liquid metal or irradiation facilities | LTP Industry: 2022: 6 PM 2023-2025: 3 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.9  Test Systems

### 2.9.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Test Systems Coordinator | - Project interface for matters concerning the IFMIF-DONES Test Systems engineering and validation activities - Ability to specify consistently, follow-up, advise and review Test Systems related activities within the IFMIF-DONES project - Familiarity with IFMIF-DONES requirements and engineering design - System-level knowledge of IFMIF-DONES Test systems architecture, functions, behaviour and governing parameters - Knowledge of key interfaces and integration issues - Understanding of functional and plant breakdown structure of IFMIF-DONES plant - Experience with the design issues of neutron irradiated components - Ability to define write requirements | 2021-25: 6 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| System Responsible for the Test Cell | - Development of the baseline design for the system in accordance with the objectives of WPENS - Preparation of the Design Description Document (DDD), definition and management of System Requirements, CAD files as well as other system related project documents - Acting as contact point for the transversal activities as well as the Project Integration activities (i.e. Safety, RAMI, Remote Handling, Interfaces, Requirements, Cost, etc.) - Managing the system interfaces with other systems - Representing the system in the Design Reviews | 2021-25: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| System Responsible for the High Flux Test Module | - Development of the baseline design for the system in accordance with the objectives of WPENS - Preparation of the Design Description Document (DDD), definition and management of System Requirements, CAD files as well as other system related project documents - Acting as contact point for the transversal activities as well as the Project Integration activities (i.e. Safety, RAMI, Remote Handling, Interfaces, Requirements, Cost, etc.) - Managing the system interfaces with other systems - Representing the system in the Design Reviews | 2021-25: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| System Responsible for the Start-Up and Monitoring Module | - Development of the baseline design for the system in accordance with the objectives of WPENS - Preparation of the Design Description Document (DDD), definition and management of System Requirements, CAD files as well as other system related project documents - Acting as contact point for the transversal activities as well as the Project Integration activities (i.e. Safety, RAMI, Remote Handling, Interfaces, Requirements, Cost, etc.) - Managing the system interfaces with other systems - Representing the system in the Design Reviews | 2021-24: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| System Responsible for the Test Systems Ancillaries | - Development of the baseline design for the system in accordance with the objectives of WPENS - Preparation of the Design Description Document (DDD), definition and management of System Requirements, CAD files as well as other system related project documents - Acting as contact point for the transversal activities as well as the Project Integration activities (i.e. Safety, RAMI, Remote Handling, Interfaces, Requirements, Cost, etc.) - Managing the system interfaces with other systems - Representing the system in the Design Reviews | 2021-24: 3 PM/year LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| System Responsible for the Facilities for Complementary Experiments | - Development of the baseline design for the system in accordance with the objectives of WPENS - Preparation of the Design Description Document (DDD), definition and management of System Requirements, CAD files as well as other system related project documents - Acting as contact point for the transversal activities as well as the Project Integration activities (i.e. Safety, RAMI, Remote Handling, Interfaces, Requirements, Cost, etc.) - Managing the system interfaces with other systems - Representing the system in the Design Reviews | 2021-22: 1 PM/year 2023-24: 2 PM/year 2025: 3 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Expert(s) on Small Specimen Test Technique | - Qualification of SSTT specimens for DONES application with the aim of the introduction into fusion relevant codes and standards - Expertise of material behavious under fusion relevant neutron irradiation conditions | 2021-2025: 4 PM/year |  |  |
| Expert(s) on neutron radiation instrumentation | - Expertise on high flux high energy neutron detectors - Adaptation specifically to the needs of on-line and off-line monitoring of fluxes and fluences in devices in the DONES test cell, for safety and radiation dose measurement | 2021: 3 PM 2022: 4 PM 2023: 6 PM 2024: 6 PM 2025: 9 PM |  |  |
| Expert(s) for reactor irradiation | - Design and Qualification of irradiation rigs with test items of DONES for reactor irradiation - Testing, Quality assurance and safety related documentation as required by applicable authorities - Conducting and controlling of irradiation tests - Decommissioning of irradiation devices, post-irradiation-examination of items in hot cells - Communication with stakeholders in the DONES project | 2021: 3 PM 2022: 6 PM 2023: 6 PM 2024: 6 PM 2025: 6 PM |  |  |
| Interdisciplinary Modelling specialist | - Expertise in Tritium transport modelling - Knowledge of radiolysis effects in cooling water - Vacuum systems expertise | 2021: 3 PM 2022: 5 PM 2023: 5 PM |  |  |
| Engineering Design of the Test Cell | - CAD Design capabilities - Knowledge of computational fluid dynamics - Experience with mechanical analyses - Ability to perform fabrication planning - Nuclear instrumentation knowledge - Experience in engineering of nuclear devices | Laboratory manpower: 2021: 6 PM 2022: 12 PM 2023: 12 PM 2024: 9 PM LTP Industry: 2021: 4 PM 2022: 6 PM 2023: 6 PM |  |  |
| Prototyping and validation of Test Cell | - Experience in the planning of prototypes - Ability to guide the manufacturing process of prototypes - Ability to perform quality assurance, testing and documentation of prototypes | 2021: 2 PM 2022: 6 PM 2023: 6 PM |  |  |
| Engineering Design of the HFTM | - CAD Design capabilities - Knowledge of compuational fluid dynamics - Experience with mechanical analyses - Ability to perform fabrication planning - Nuclear instrumentation knowledge - Experience in engineering of nuclear devices | 2021: 4 PM 2022: 6 PM 2023: 6 PM 2024: 6 PM 2025: 9 PM |  |  |
| Prototyping and experimental validation of the HFTM | - Experience in the planning of prototypes - Ability to guide the manufacturing process of prototypes - Ability to perform quality assurance, testing and documentation of prototypes - Familiarity with the operation of Helium loops - Ability to support the PIE and analysis of reactor irradiated test samples | 2021: 4 PM 2022: 6 PM 2023: 6 PM 2024: 6 PM 2025: 6 PM |  |  |
| Engineering Design of the STUMM | - CAD Design capabilities - Knowledge of compuational fluid dynamics - Experience with mechanical analyses - Ability to perform fabrication planning - Nuclear instrumentation knowledge - Experience in engineering of nuclear devices | 2021: 6 PM 2022: 9 PM 2023: 9 PM 2024: 6 PM |  |  |
| Prototyping and experimental validation of the STUMM | - Experience in the planning of prototypes - Ability to guide the manufacturing process of prototypes - Ability to perform quality assurance, testing and documentation of prototypes - Familiarity with the operation of Helium loops - Ability to support the PIE and analysis of reactor irradiated test samples | 2022: 6 PM 2023: 9 PM 2024: 9 PM |  |  |
| Engineering Design of the Test Systems Ancillaries | - Experience in process engineering - Knowledge of electrical engineering of helium loops, water cooling circuits, vacuum systems, helium purification units, electrical distribution - CAD Design capabilities | 2023-2024: 3 PM LTP Industry |  |  |
| Engineering Design of the Facilities for Complementary (physics) Experiments | - Experiences in neutron physics experiments - Ability to define requirements and interfaces with other systems - Ability to propose and design the neutron line interface between the TC and the Facilities for Complementary Experiments - Familiarity with the complementary physics experiments with neutron planned at IFMIF-DONES - CAD Design capabilities | 2021: 3 PM 2022: 3 PM |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| Support of Engineering Design of Test Cell | 150 k€ |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Qualification of neutron diagnostics | 80 k€ |  |  |
| Fabrication of SSTT samples | 60 k€ |  |  |
| Equipment for the irradiation and PIE of reactor irradiation tests | 120 k€ |  |  |
| Prototype parts of Test Cell liner and bioshield elements | 120 € |  |  |
| Prototype parts of the HFTM | 195 k€ |  |  |
| Prototype parts of the STUMM | 160 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| Materials Laboratory, Validation of SSTT techniques | 35 k€ |  |  |
| Small scale Helium Loop (6 g/s, 3 bar), Tests of single irradiation rigs or capsules of the HFTM, possibly endurance/lifetime tests | 35 k€ |  |  |
| Large scale Helium Loop (120 g/s, 3 bar), Tests of HFTM or STUMM prototypes under 1:1 helium conditions | 130 k€ |  |  |
| Liquid Metal laboratory, Handling (filling, extraction) of Na and SSTT specimens in capsules of HFTM | 45 k€ |  |  |
| Reactor Irradiation campaigns for components qualification | 50 k€ |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.10  Lithium Systems

### 2.10.1 Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Systems Engineering Manager | - Ability to support the PL in all aspects of the IFMIF-DONES Systems Engineering design - Familiarity with IFMIF-DONES project, system-level knowledge of IFMIF-DONES architecture, functions, behaviour and operational parameters - Familiarity with other DONES projects and their results, including the IFMIF/EVEDA activities - Ability to present analysis and propose solutions for technical and integration issues arising in DONES Systems Engineering design - Good knowledge of key integration issues and interfaces definiton | 2021-2025: 6 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Lithium Systems Coordinator | - Project interface for matters concerning the IFMIF-DONES Lithium Systems engineering and validation activities - Ability to specify consistently, follow-up, advice, and review Lithium Systems related activities inside the IFMIF-DONES project - Familiarity with IFMIF-DONES requirements and engineering design - System-level knowledge of IFMIF-DONES Lithium systems architecture, functions, behaviour and governing parameters - Knowledge of key interfaces and integration issues - Understanding of functional breakdown structure of IFMIF-DONES plant - Expertise in liquid metal systems design, construction, commissioning and operation - Ability to definew and write requirements and technical specifications | 2021-2024: 6 PM/year 2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Target Systems Responsible | - Expertise in the design of the liquid metal targets and knowledge of the IFMIF-DONES Lithium systems with skills and abilities to: - Review and update of all design work concerning the IFMIF-DONES Target System - Update the system Design Description Document (DDD) - Define and review the Interfaces of the system in the DONES Interface Management System (IMS) - Review and update the information relevant to the system - Oversee the CAD model preparation for the system - Review and update of the system requirements in the DONES requirement management tool - Define and review the Safety Requirements applicable to the system - Reporting to the Systems Coordinator on the work progress and on all new arising issues | 2021-2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Heat Removal Systems Responsible | - Expertise in the design of liquid metal loops and knowledge of the IFMIF-DONES Lithium systems with skills and abilities to: - Review and update of all design work concerning the IFMIF-DONES Heat Removal System - Update the system Design Description Document (DDD) - Define and review the Interfaces of the system in the DONES Interface Management System (IMS) - Review and update the information relevant to the system - Oversee the CAD model preparation for the system - Review and update of the system requirements in the DONES requirement management tool - Define and review the Safety Requirements applicable to the system - Reporting to the Systems Coordinator on the work progress and on all new arising issues | 2021-2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Impurity Control Systems Responsible | - Expertise in the design of purification systems for liquid metals loops and knowledge of the IFMIF-DONES Lithium systems with skills and abilities to: - Review and update of all design work concerning the IFMIF-DONES Impurity Control System - Update the system Design Description Document (DDD) - Define and review the Interfaces of the system in the DONES Interface Management System (IMS) - Review and update the information relevant to the system - Oversee the CAD model preparation for the system - Review and update of the system requirements in the DONES requirement management tool - Define and review the Safety Requirements applicable to the system - Reporting to the Systems Coordinator on the work progress and on all new arising issues | 2021-2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Lithium System Ancillaries Responsible | - Expertise in the design of ancillaries systems for liquid metal loops and knowledge of the IFMIF-DONES Lithium systems with skills and abilities to: - Review and update of all design work concerning the IFMIF-DONES Lithium Systems Ancillaries - Update the system Design Description Document (DDD) - Define and review the Interfaces of the system in the DONES Interface Management System (IMS) - Review and update the information relevant to the system - Oversee the CAD model preparation for the system - Review and update of the system requirements in the DONES requirement management tool - Define and review the Safety Requirements applicable to the system - Reporting to the Systems Coordinator on the work progress and on all new | 2021-25: 3 PM/year LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Mechanical Designer | - Expertise in the mechanical design - Knowledge of CAD systems, in particular expertise in the use of CATIA 3D - Knowledge of codes and standards for mechanical components, also working in nuclear environment | Laboratory manpower: 2021: 6 PM 2022: 9 PM 2023: 9 PM 2024: 9 PM 2025: 8 PM LTP Industry: 2021-2024: 2 PM/year |  |  |
| Structural and thermo-hydraulic analyst | - System-level knowledge of IFMIF-DONES lithium systems, functions, behavior and governing parameters - Expertis in Fe structural and thermal analysis and knowledge in neutronics - Ideally expertise in the use of ANSYS or other finite element-codes - Experience in fluid-dynamic analyses, transient analyses - Familiarity with relevant design criteria - Knowledge of CATIA 3D - Familiarity with lithium systems material degradation due to irradiation | 2021: 6 PM 2022-2025: 12 PM/year |  |  |
| Liquid metal (Lithium) systems expertise | - Expertise in the design of lithium loops and heat removal systems for lithium loops - Expertise on Lithium technology and auxilliary systems - Expertise in liquid metal (Lithium) systems safety issues - Experience in design of auxiliary systems for liquid metal facilities: Power supply systems, Water cooling systems, Vacuum systems, Gas supply systems, electronics, acquisition, control and communication, and other ancillary systems for the IFMIF-DONES Lithium Systems | Laboratory manpower: 2021: 6 PM 2022-2024: 9 PM/year 2025: 6 PM LTP Industry: 2021-2022 4 PM/year |  |  |
| Liquid metal (Lithium) purification systems engineering and experiments | - Expertise on Lithium technology - Expertise in Lithium purification issues and related diagnostics - Expertise in corrosion issues of steel in Lithium and mass transport - Expertise in liquid metal (Lithium) systems safety issues - Expertise in the design of purification systems of liquid metal (Lithium) | Laboratory manpower: 2021: 9 PM 2022-2023: 26 PM/year 2024-2025: 32 PM/year LTP Industry: 2021: 6 PM 2022-2024: 9 PM/year 2025: 6 PM |  |  |
| Liquid metal (Lithium) diagnostics expert | - Expertise in Lithium technology - Expertise in Lithium diagnostics systems - Expertise in laser systems or equivalent systems for Lithium Jet diagnostics | 2021: 3 PM 2022-2025: 6 PM/year |  |  |
| Liquid metal system expertise | - Expertise in liquid Lithium technology, transport systems (pumping) of liquid metals and flow diagnostics - Expertise in the design of electromagnetic pumping devices for liquid metals - Expertise in liquid metal (Lithium) safety issues - Ability to design and perform experiments on small scale liquid lithium circuits | 2021-2024: 5 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| Design of Secondary and Tertiary heat removal systems of the Lithium Systems | 160 k€ |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Manufacturing of a prototype of the Electromagnetic Pump of the main Lithium loop | 90 k€ |  |  |
| Procurement of connecting systems for the Target Assembly including auxiliaries (bellows and actuators) | 180 k€ |  |  |
| Upgrade of existing TA prototype | 40 k€ |  |  |
| Manufacturing of a tests section for the gaskets to be irradiated in the reactor | 10 k€ |  |  |
| Manufacturing of trap prototypes for lithium purification for laboratory and full scale engineering tests | 100 k€ |  |  |
| Manufacturing of a Lithium experimental facility for Be-7 deposition experiments | 90 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| Experimental facility for corrosion tests in Lithium | 50 k€ |  |  |
| Li loop for demonstration of Li purification procedures | 350 k€ |  |  |
| Experimental facility for investigation of getters suitable for N purification in Lithium | 50 k€ |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.11  Accelerator Systems

### 2.11.1 Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Deputy Accelerator Systems Coordinator | - Ability to interface with the Project for all matters concerning the IFMIF-DONES Accelerator engineering and validation activities. - Ability to specify consistently, follow-up, advice, and review Accelerator related activities within the IFMIF-DONES project - Familiarity with IFMIF-DONES requirements and engineering design - System-level knowledge of IFMIF-DONES Accelerator architecture, functions, behaviour and governing parameters - Knowledge of key interfaces and integration issues - Understanding of functional and plant breakdown structure of IFMIF-DONES plant - Expertise on high current accelerators design, construction, commissioning and operation - Ability to define and specify in writing requirements applicable to the Accelerator | 2021-2024: 6 PM/year 2025: 3 PM | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Beam Dynamic Integration Working Group Leader | - Ability to interface with the Project for matters concerning the IFMIF-DONES Accelerator Beam Dynamics design - Knowledge of IFMIF-DONES requirements and engineering design - Expertise on high current accelerators beam dynamics design and specifications, including injector, RFQ, superconducting linacs and transport lines - Extensive knowledge of Tracewin - Expertise on start-to-end error studies of high current ion accelerators - Experience on definitions of accelerator requirements from beam dynamics simulations - Experience in the comparison of experimental results with predictions | 2021-2024: 2 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Injector System Responsible | - Ability to interface with the Project for matters concerning the Injector System engineering and validation activities. - Expertise in ECR Injector design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review Injector related activities within the IFMIF-DONES project - Ability to update of the Injector requirements and engineering design - System-level knowledge of Injector architecture, functions, behaviour and governing parameters | 2021-2023: 2 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| RFQ System Responsible | - Ability to interface with the Project for matters concerning the RFQ System engineering and validation activities - Expertise on RFQ design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review RFQ related activities within the IFMIF-DONES project - Ability to update the RFQ requirements and engineering design - System-level knowledge of RFQ architecture, functions, behaviour and governing parameters | 2021-2024: 2 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| MEBT System Responsible | - Ability to interface with the Project for matters concerning the MEBT System engineering and validation activities - Expertise in MEBT design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review MEBT related activities within the IFMIF-DONES project - Ability to update the MEBT requirements and engineering design - System-level knowledge of MEBT architecture, functions, behaviour and governing parameters | 2021-2022: 2 PM/year 2023-2024: 1 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| SRF Linac System Responsible | - Ability to interface with the Project for matters concerning the SRF Linac System engineering and validation activities - Expertise on SRF Linac design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review SRF Linac related activities within the IFMIF-DONES project - Ability to update the SRF Linac requirements and engineering design - System-level knowledge of SRF Linac architecture, functions, behaviour and governing parameters | 2021-2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| HEBT System Responsible | - Ability to interface with the Project for matters concerning the HEBT System engineering and validation activities - Expertise on HEBT design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review HEBT related activities within the IFMIF-DONES project - Ability to update the HEBT requirements and engineering design - System-level knowledge of HEBT architecture, functions, behaviour and governing parameters | 2021-2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| RF Power System System Responsible | - Ability to interface with the Project for matters concerning the RFPS System engineering and validation activities - Expertise on RFPS design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review RFPS related activities within the IFMIF-DONES project - Ability to update the RFPS requirements and engineering design - System-level knowledge of RFPS architecture, functions, behaviour and governing parameters. | 2021-2025: 3 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Accelerator Systems Auxiliaries ASA System Responsible | - Ability to interface with the Project for matters concerning the ASA System engineering and validation activities - Expertise on ASA design, construction, commissioning and operation - Ability to specify, follow-up, advise, and review ASA related activities within the IFMIF-DONES project - Ability to update the ASA requirements and engineering design - System-level knowledge of ASA architecture, functions, behaviour and governing parameters | 2022-2025: 3 PM/year LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Vacuum Working Group Leader | - Ability to interface with the Project for matters concerning the IFMIF-DONES Accelerator Vacuum design - Expertise on high current accelerators vacuum design and specifications, including injector, RFQ, superconducting Linacs and transport lines - Familiarity with IFMIF-DONES requirements and engineering design - Extensive knowledge of vacuum simulations - Expertise on specification of high vacuum and exhaust systems for accelerators - Experience on definitions of accelerator requirements from vacuum specifications | 2021-2023: 1 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Accelerator maintenance and operation specialist | - Ability to provide support to LIPAC commissioning operations in Rokkasho - Experience in accelerator operations and data analysis, including electrical systems, cooling systems, electronic systems, RF systems, or any accelerator component (Injector, RFQ, SRF Linac, magnets, beam diagnostics, …) - Experience in maintenance of accelerator components and auxiliaries, including electrical systems, cooling systems, electronic systems, RF systems, or any accelerator component (Injector, RFQ, SRF Linac, magnets, beam diagnostics, …) - The requested areas of expertise should cover one or several of following topics: subsystem integration, cryogenic plant, vacuum, Electron Cyclotron Resonance (ECR) ion source, Superconducting Radio Frequency (SRF) technology and cryomodules, beam diagnostics, accelerator control systems, maintenance of complex systems, beam operation, Radiofrequency (RF), electrical and mechanical systems, reliability and maintenance of accelerators, beam dynamics - Readiness to travel abroad for long periods | 2021: 12 PM Laboratory manpower and 18 PM LTP Industry 2022-2025: 36 PM/year Laboratory manpower |  |  |
| Accelerator physics simulation and tests specialist | - System-level knowledge of IFMIF-DONES accelerator - Previous experience in accelerators requirements design and accelerators operation - Expertise in the beam dynamics design of high power ion transport lines for rectangular beam shape targets - Expertise in the beam dynamics design of superconducting accelerators - Knowledge of beam dynamics simulation codes (Tracewin, GPT or similar) - Good knowledge of all the accelerator components and auxiliaries - Expertise in the definition of commissioning scenarios - Knowledge of the status of the status of commissioning and experimental activities at LIPAc - Expertise in all the accelerator components - Experience in reporting about lessons learned from LIPAc accelerator - Experience in the development of virtual machines and machine learning for the development of virtual particle accelerators - Expertise in simulation of high vacuum accelerators lines under turbomolecular flow using Molflow+ - Experience in modelling of beam-beam and beam-wall vacuum effects - Experience in lithium impact on vacuum design - Expertise in design and prototyping of vacuum experiments to validate fast valves and shock waves procedures | 2021: 14 PM 2022: 18 PM 2023: 17 PM 2024: 12 PM 2025: 10 PM |  |  |
| Injector specialist | - Expertise in high current deuteron source design, development and prototyping, including extraction electrodes and materials - Experience in the design, manufacturing and operation of ECR sources - Experience in the design of low-energy beam transport lines, including solenoids, steerer magnets and beam instrumentation design and simulation - Experience in chopping systems for ion applications, including mechanical, electric and thermomechanical design - Experience in mechanical design of assemblies of injectors of deuterons - Knowledge of CATIA 3D modelling | 2021-2022: 6 PM/year 2023: 3 PM |  |  |
| RFQ specialist | - Expertise in the design and development of high power ion Radio Frequency Quadrupoles (RFQ) cavities, including electromagnetic, thermomechanical, cooling, electric and control systems - Experience in the design, development and prototyping of high average power RF couplers for RFQ’s, including brazed RF couplers - Experience in mechanical design of assemblies of RFQ’s - Knowledge of CATIA 3D modelling | 2021-2022: 6 PM/year |  |  |
| Superconducting linear accelerators specialist | - Expertise in the design and development of high power ion Superconducting low and high beta RF cavities, including electromagnetic, thermomechanical, cryocooling, electric and control systems - Experience in the design, prototyping and testing of high average power RF couplers for superconducting cavities - Experience in the design of superconducting magnets (solenoids and steerers) for superconducting Linacs - Experience in mechanical design and assembly of cryomodules for superconducting linear accelerators - Knowledge of CATIA 3D modelling | 2021: 18 PM 2022: 21 PM 2023: 21 PM 2024: 18 PM |  |  |
| Transport line specialist | - Expertise in the design and development of high power ion transport lines, including mechanical, cooling and electric assembly - Experience in the design of high average power RF re-buncher cavities, including electromagnetic, thermomechanical and beam physics calculations - Experience in the design of room magnets (qudarupoles, steerers, dipoles, octupoles and dodecapoles), including magnetic and thermomechanical simulations - Experience in the design of superconducting magnets (solenoids and steerers) for superconducting Linacs - Experience in beam collimation systems, including movable water cooled and helium cooled scrapers - Experience in beam dump systems and thermomechanical simulations for different beam load scenarios - Experience in the design of different materials for the vacuum chamber - Knowledge of CATIA 3D modelling | 2021: 15 PM 2022: 16 PM 2023: 15 PM 2024: 12 PM 2025: 3 PM |  |  |
| RF power system specialist | - Expertise in the design, integration and assembly of RF systems for high power ion accelerating cavities, including room temperature and superconducting ones - Experience in the design of high average power RF lines for ion acceleration cavities - Expertise in the design and development of high power RF SSPA for ion acceleration cavities - Experience in the design of low level control system for ion acceleration cavities, including both room temperature and superconducting ones, and re-buncher cavities - Knowledge of CATIA 3D modelling | Lab manpower: 2021: 12 PM 2022: 19 PM 2023: 19 PM 2024: 15 PM LTP Industry: 2021: 4 PM 2022: 6 PM |  |  |
| Beam diagnostics specialist | - Experience in high energy beam instrumentation, electronics, acquisition and control systems - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Ability to design and perform simulation (electromagnetical, thermomechanical, radiation conditions) and integration of beam instrumentation (current monitors, beam loss and microbeam loss monitors, beam position monitors, beam profile monitors and other more specific instrumentation like bunch length monitors or emittance monitors) - Expertise in prototyping experiments for validation of beam profilers at lithium target - Knowledge of CATIA 3D modelling | 2021: 6 PM 2022: 13 PM 2023: 11 PM 2024: 8 PM 2025: 16 PM |  |  |
| Accelerator control room specialist | - Experience in the operation and control of particle accelerators - System-level knowledge of IFMIF-DONES accelerator, its functions and governing parameters - Ability to operate the LIPAc mirror control room - Ability to summarize and propose implementation of solutions in the accelerator design, based on the experience of the LIPAc mirror control room operations | 2023-2025: 3 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Experimental setup (equipment) to test Argon injection and Backplate rupture | 100 k€ |  |  |
| Equipment to test beam diagnostics for target profile measurements | 75 k€ |  |  |
| Validation of a high beta superconducting cavity and high power couplers at nominal power | 90 k€ |  |  |
| Validation of a RF SSPA at full power | 130 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| Radiofrequency laboratory for high power testing of RF SSPA at full power and RF couplers | 300 k€ |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## 2.12  Central Instrumentation and Control Systems

### 2.12.1  Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Involvement of LTPs (including industrial LTPs) |
| Coordinator of Central Instrumentation and Control Systems Activities | - Project interface concerning the Instrumentation and Control Systems at the central level - Ability to consistently specify, follow-up, advice and review Instrumentation and Control Systems requirements and design activities in the IFMIF-DONES project - Capability of interfacing with all other systems in order to match the related requirements with the Central Instrumentation and Control Systems, and vice versa - Ability to prepare/review relevant documentation, down to system Requirements and Specifications - Familiarity with the overall IFMIF-DONES engineering design - System-level knowledge of IFMIF-DONES architecture, functions and requirements, including governing parameters, ideally familiarity with IFMIF-DONES systems properties, hazard cases and constraints - Knowledge of key interfaces and integration issues - Understanding of functional and plant breakdown structure of IFMIF-DONES plant - Familiarity with international radiological safety guidelines - Capability to define and write requirement - Knowledge and understanding of fundamentals related to normal and abnormal events - Knowledge of the current available hardware and software solutions for instrumentation and control systems, monitoring, and supervision - Knowledge of the main international guidelines, codes and standards, and regulations in the field of instrumentation and control systems | 2021-2025: 6 PM/year | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| CODAC System System Responsible | - Ability to interface with the Project for matters concerning the CODAC System engineering and design activities - Expertise in CODAC System functions and design - Ability to define and update the CODAC System requirements and interfaces - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Background in control systems for particle accelerators, liquid metal systems or other experimental irradiation facilities | 2021: 2 PM 2022-2025: 3 PM/year LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Machine Protection System System Responsible | - Ability to interface with the Project for matters concerning the Machine Protection System engineering and design activities - Expertise in Machine Protection System functions and design - Ability to define and update the Machine Protection System requirements and interfaces - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Background in control systems for particle accelerators, liquid metal systems or other experimental irradiation facilities - Familiarity with beam instrumentation, liquid metal instrumentation and radiation detectors | 2021: 2 PM 2022-2025: 3 PM/year LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Safety (Control) System System Responsible | - Ability to interface with the Project for matters concerning the Safety (Control) System engineering and design activities - Expertise in Safety (Control) System functions and design - Ability to define and update the Safety (Control) System requirements and interfaces - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Background in control systems for particle accelerators, liquid metal systems or other experimental irradiation facilities - Familiarity with beam instrumentation, liquid metal instrumentation and radiation detectors | 2021: 2 PM 2022-2025: 3 PM/year LTP Industry | For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Please name the LTP that might contribute to provide the competencies |
| Control Engineer | - Knowledge of the current available hardware and software solutions for instrumentation and control systems, monitoring, and supervision. - Knowledge of the main international guidelines, codes and standards, and regulations in the field of instrumentation and control systems - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Background in EPICS, software development, network configuration, interlock systems, electronics, radiation monitoring, timing systems and access control systems - Familiarity with international nuclear safety regulations and guidelines - Experience in writing of the safety documentation | Laboratory manpower: 2021: 16 PM 2022: 14 PM 2023: 14 PM 2024: 10 PM 2025: 10 PM LTP Industry: 2021-2025: 3 PM/year |  |  |
| Safety Control Engineer | - Experience in safety analysis for nuclear plants, accelerators, liquid metal or irradiation facilities - Familiarity with international nuclear safety regulations and guidelines - Knowledge of the main international guidelines, codes and standards, and regulations in the field of instrumentation and control systems - System-level knowledge of IFMIF-DONES architecture, functions, behaviour and governing parameters - Knowledge of the currently available hardware and software solutions for instrumentation and control systems, monitoring, and supervision | Laboratory manpower: 2021: 8 PM 2022: 4 PM 2023: 4 PM 2024: 2 PM 2025: 2 PM LTP Industry: 2021-2025: 3 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Mock-up (HW and SW verification of compatibility, performance, validation) | 30 k€ |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

# ADDITIONAL COMMENTS AND REQUIREMENTS

Please add, if necessary, additional comments or describe requirements your Beneficiary would like to express and that are necessary to contribute to this Work-Package.