# CONSORTIUM WORK PLAN 2021-2025

# CALL RESPONSE FORM for the work package
WPRM - Maintenance

# IDENTIFICATION

| BENEFICIARY | UKAEA |  |  |  |
| --- | --- | --- | --- | --- |
| Administrative Contact Person | Abi | Palmer-Stevens | abi.palmer-stevens@ukaea.uk | +44 1235 468189 |
| Scientific Contact Person | Oliver | Crofts | oliver.crofts@ukaea.uk | +44 1235 464627 |

# FORESEEN CONTRIBUTION OF BENEFICIARIES BY WP AREA

Note: only fill the sections below that are relevant for your Beneficiary!

## Management

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LPTs) |
| Maintenance Technical Lead Engineer | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in relevant engineering discipline. - Minimum 15 years’ mechanical engineering experience working in a high technology industry. - Minimum 10 years' experience in the maintenance and remote handling of large complex systems - Skilled and experienced in the management and technical leadership of large and complex projects involving several multidisciplinary teams located across multiple sites within the constraints of time, cost and quality. - Skilled and experienced in the technical and quality control of complex projects. - Skilled and experienced in the management of turnkey contracts with external partners. - Skilled and experienced in the generation of technical documents including technical specifications, technical reports and delivery of technical presentations. - Experience of engineering on nuclear plants, particularly regarding contamination control, safety, control systems, and regulatory compliance. - Experience of systems engineering techniques including the capture and management of requirements and risks. Desirable: - Chartered membership of a relevant engineering institution - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 10 PM 2022-25: 12 PM/year | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
| Assistant project leader | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in relevant engineering discipline. - Minimum 15 years’ engineering experience working in a high technology industry. - Skilled and experienced in the management and technical leadership of large and complex projects involving several multidisciplinary teams located across multiple sites within the constraints of time, cost and quality. - Skilled and experienced in the scope and quality control of complex projects. - Skilled and experienced in the generation of project reporting data and documents and the delivery of technical progress presentations. Desirable: - Experience of engineering on nuclear plants. - Chartered membership of a relevant engineering institution - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021-25: 9 PM/year |  |  |
| Technical Clerk | Essential: - Skilled and experienced in the use of document tracking and document management systems. - Skilled and experience in the management of risk and requirement registers. - Skilled and experienced in the chairing and coordination of technical meetings, including the circulation of minutes and agendas. - Skilled and experienced in the quality management of documentation (version control, revisions, consistency of data etc.). | 2021-25: 6 PM/year | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |
| Technical contract manager | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in relevant engineering discipline. - Minimum 10 years' experience managing large design and build contracts (includes overseeing off-site manufacture, assembly and test and on-site assembly and commissioning) for complex, high technology systems within the constraints of time, cost and quality. - Skilled and experienced in the technical control of contract project documentation. - Skilled and experienced in the generation of technical documents including technical and procurement specifications, technical reports and delivery of technical presentations. Desirable: - Experience of project management within the nuclear industry or relevant highly regulated environment. - Experience of systems engineering techniques including the capture and management of requirements and risks. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 3 PM 2022: 6 PM 2023-25: 9 PM/year |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| None foreseen |  |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| None foreseen |  |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| None foreseen |  |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## Architecture (System design and integration)

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LPTs) |
| Lead engineer – Systems | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in a relevant engineering or science discipline. - Minimum 10 years’ experience working in a high technology industry. - Skilled and experienced in the leadership and management of teams working within constraints of time, cost and quality. - Skilled and experienced in the application of systems engineering applied throughout the lifecycle. - Track record of delivering systems engineering within a multi-disciplinary team in support of the development of complex systems. - Skilled and experienced in the support of projects with the systematic application of a systems engineering approach, forming the core of the technical solution. - Skilled and experienced in the development of system architectures. - Skilled and experienced in the elicitation, engineering and management of requirements. - Skilled and experienced in the management of systems engineering documentation and technical reports. - Ability to work with experts across a variety of technical disciplines and across multiple sites and countries. - Experience in risks management. - Skilled and experienced in the use of Model Based System Engineering (MBSE) and supporting languages (e.g. SysML) and tools (e.g. Enterprise Architect). Desirable: - Experience of working within large industrial, scientific, defence or nuclear projects. - Experience of the application of systems techniques to maintenance systems. - Skilled and experienced in the use of DOORS. - Skilled and experienced in stakeholder engagement. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021 :6 PM 2022-25: 8 PM/year | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
| Lead engineer – Mechanical systems | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in Mechanical Engineering or other relevant discipline. - Minimum 10 years’ mechanical engineering experience working in a high technology industry. - Skilled and experienced (minimum 5 years) in the design of remote handling maintenance tools and equipment and associated deployment and transport systems. - Skilled and experienced in the full lifecycle engineering of complex systems and components (requirements capture, engineering design and analysis, optioneering, procurement, testing, commissioning, installation, operation and maintenance). - Skilled and experienced in the leadership and management of multidisciplinary teams working across multiple sites to deliver projects within constraints of time, cost and quality. - Experience in finite element analysis techniques (stress, heat transfer etc.). - Skilled and experienced in the generation of technical documents including technical and procurement specifications, testing plans, technical reports and delivery of technical presentations. - Knowledge of RAMI, RCM and FFMECA techniques. - Experience of 3D CAD systems including the creation and management of 3D CAD data and production of engineering drawings to BS 8888. - Experience of engineering on nuclear plants, particularly regarding contamination control, safety, and regulatory compliance. - Experience of systems engineering techniques including the capture and management of requirements and risks. Desirable: - Chartered member of a relevant engineering institution - Experience in the handling and transport of large and heavy items. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 30 PM 2022-25: 36 PM/year |  |  |
| Lead engineer – Control systems | Essential: - Qualified to minimum of master’s degree level (or equivalent) in Control Systems Engineering or other relevant discipline. - Minimum 10 years’ control systems and software development experience working in a high technology industry. - Expert in the state of the art of control theory. - Skilled and experienced in the leadership and management of teams working across multiple sites to deliver within constraints of time, cost and quality. - Skilled and experienced in the full lifecycle engineering of control systems (requirements capture, concept generation, design, development, optioneering, detailed design, commissioning, testing, maintenance and operation). - Skilled and experienced in the generation of technical documents including technical specifications, testing plans and technical reports. - Skilled and experienced with C++ and/or other Object Orientated Languages. - Skilled and experienced in equipment design and control system simulation using MATLAB, Simulink or similar. - Experienced in the design and practical implementation of Graphical User Interfaces. - A strong understanding of software engineering techniques and design principles including lifecycle, version control (Git, SVN etc..) and documentation Desirable: - PhD in related topic. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 6 PM 2022-25: 9 PM/year |  |  |
| Lead engineer – Service joining | - Essential: - Qualified to minimum bachelor’s degree level (or equivalent) in Mechanical Engineering or other relevant discipline. - Minimum 10 years’ experience working in a high technology industry. - Skilled and experienced (minimum 5 years) in the design of remote handling tools and equipment. - Expert knowledge of the technical aspects of service joining techniques; including cutting and welding techniques, brazing, mechanical pipe connections, sealing methods, NDT methods, compliance with relevant standards etc. - Skilled and experienced in the full lifecycle engineering of complex systems and components (requirements capture, engineering design and analysis, optioneering, procurement, testing, commissioning, installation, operation and maintenance). - Skilled and experienced in the leadership and management of multidiscipline teams located across multiple sites working to deliver projects within constraints of time, cost and quality. - Experience of finite element analysis techniques (stress, heat transfer etc.). - Skilled and experienced in the generation of technical documents including technical and procurement specifications, testing plans and technical reports. - Experience of 3D CAD systems including the creation and management of 3D CAD data and production of engineering drawings to BS 8888. Desirable: - Experience with laser welding and optics. - Knowledge of service joining techniques in the context of challenging service conditions; including high temperatures and pressures, exotic materials, magnetic fields and corrosive fluids. - Experience of ITER/DEMO Remote Services Joining systems. | 2021: 9 PM 2022-25: 12 PM/year |  |  |
| Lead Engineer – Remote operations | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in Mechanical Engineering or other relevant discipline. - Minimum 6 years of experience operating and managing high technology remote handling systems including teleoperation of robots and manipulators. - Experience working in nuclear or other highly regulated industries. - Subject matter expert for developing and applying safe operational methods on complex, conceptual, new and novel remote handling equipment. - Skilled and experienced in defining strategies and processes for the practical, efficient, reliable, safe and successful operation of remote handling systems. - Skilled and experienced in working as part of multidisciplinary teams located across multiple sites to deliver projects within constraints of time, cost and quality. - Skilled and experienced in the generation of technical documents including operational sequence descriptions, technical and procurement specifications, testing plans, technical reports and delivery of technical presentations. - Skilled and experienced in the operation of remote handling maintenance tools and equipment and associated deployment and transport systems. Desirable: - Experience of remote handling operations and maintenance on nuclear plants, particularly regarding contamination control, safety, and regulatory compliance. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 9 PM 2022 – 25: 12 PM |  |  |
| Lead development and testing engineer | Essential: - Qualified to minimum bachelor’s degree level (or equivalent) in Mechanical Engineering or other relevant discipline. - Minimum 10 years’ experience working in development and testing in a nuclear or other high technology industry. - Skilled and experienced (minimum 4 years) in the development and testing of remote handling maintenance tools and equipment. - Expert knowledge of Written Safe Systems of Work and its use to control plant and personnel risks. - Skilled and experienced in the generation of technical documents including technical and procurement specifications, testing plans and technical reports. Desirable: - Experience with proof-of-principle testing. - Experience with large, high payload test rigs and with testing position control systems. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021-25: 6 PM/year |  |  |
| Remote maintenance mechanical design engineer | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in Mechanical Engineering or other relevant discipline. - Minimum 4 years’ mechanical engineering experience working in a high technology industry. - Skilled and experienced in working as part of multidisciplinary teams located across multiple sites to deliver projects within constraints of time, cost and quality. - Experience in finite element analysis techniques (stress, heat transfer etc.). - Skilled and experienced in the generation of technical documents including technical and procurement specifications, testing plans, technical reports and delivery of technical presentations. - Experience of 3D CAD systems including the creation and management of 3D CAD data and production of engineering drawings to BS 8888. - Skilled and experienced in the design of remote handling maintenance tools and equipment and associated deployment and transport systems. - Experience of systems engineering techniques including the capture and management of requirements and risks. - Knowledge of RAMI, RCM and FFMECA techniques at the concept design stage. Desirable: - Experience of engineering on nuclear plants, particularly regarding contamination control, safety, and regulatory compliance. - Skilled and experienced in the full lifecycle engineering of complex systems and components (requirements capture, engineering design and analysis, procurement, testing, commissioning, installation, operation and maintenance). - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 120 PM 2022: 160 PM 2023: 240 PM 2024: 240 PM 2025: 240 PM | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |
| Electrical engineer | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in Electrical Engineering or other relevant discipline. - Minimum 4 years’ electrical engineering experience working in a high technology industry. - Skilled and experienced in the planning, coordination, design and delivery of Machinery directive and/or Low Voltage directive compliant systems based on applicable requirements and specifications. - Skilled and experienced in working as part of a multidisciplinary team located across multiple sites to deliver projects within constraints of time, cost and quality. - Skilled and experienced in the generation of technical documents including technical and procurement specifications. - Experience of 2D CAD systems including the creation and management of 2D CAD data and production of electrical schematic drawings to BS 8888 along with associated bill of materials. - Knowledge of and ability to interpret relevant electrical engineering regulations and standards. Desirable: - Experience of Solid Works Electrical. - Experience of working in the nuclear or other highly regulated industries. - Skilled and experienced in the full lifecycle engineering of complex systems and components (requirements capture, engineering design and analysis, procurement, testing, commissioning, installation, operation and maintenance). - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 6 PM 2022: 12 PM 2023 – 25: 24 PM |  |  |
| Control system software engineer | Essential: - Qualified to minimum of master’s degree level (or equivalent) in Control Systems, Software Engineering or other relevant discipline. - Minimum 4 years’ software development experience working in a high technology industry or a relevant PhD. - Skilled and experienced in the delivery of work within constraints of time, cost and quality. - Skilled and experienced in the generation of technical documents including technical specifications, testing plans and technical reports. - Skilled and experienced with C++ and/or other Object Orientated Languages. - Skilled and experienced in real time control systems. - Skilled and experienced in equipment design and control system simulation using MATLAB, Simulink or similar. - Experienced in the design and practical implementation of Graphical User Interfaces. - A strong understanding of software engineering techniques and design principles including lifecycle, version control (Git, SVN etc..) and documentation. Desirable: - Familiar with state of the art of control theory. - Skilled and experienced in the full lifecycle engineering of control systems (requirements capture, concept generation, design, development, detailed design, commissioning, testing, maintenance and operation). - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 18 PM 2022 – 25: 24 PM |  |  |
| Remote maintenance controls engineer | Essential: - Qualified to minimum of master’s degree level (or equivalent) in Control Systems Engineering or other relevant discipline. - Minimum 4 years’ control systems and software development experience working in a high technology industry or relevant PhD. - Skilled and experienced in the delivery of work within constraints of time, cost and quality. - Familiar with state of the art of control theory. - Skilled and experienced in the generation of technical documents including technical specifications, testing plans and technical reports. - Skilled and experienced with C++ and/or other Object Orientated Languages. - Skilled and experienced in equipment design and control system simulation using MATLAB, Simulink or similar. - Experienced in the design and practical implementation of Graphical User Interfaces. - A strong understanding of software engineering techniques and design principles including lifecycle, version control (Git, SVN etc..) and documentation Desirable: - Skilled and experienced in the full lifecycle engineering of control systems (requirements capture, concept generation, design, development, detailed design, commissioning, testing, maintenance and operation). - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 18 PM 2022 – 25: 24 PM |  |  |
| Remote maintenance nuclear safety engineer | Essential: - In-depth knowledge of Remote Maintenance safety issues, safety controls and nuclear regulatory requirements. - Knowledge and experience of the safety implications for the maintenance of nuclear plant, including contamination control, safety functions and analysis, ventilation, decontamination, seismic and other accident conditions. - Knowledge and experience of nuclear safety cases, substantiation and in creating functional FMECAs and fault trees. Desirable: - Knowledge of fusion systems and the control of tritium contamination. - Experience of fusion remote handling systems such as JET, ITER and DEMO | 2021: 2 PM 2022 – 25: 4 PM |  |  |
| Systems engineer | Essential: - Qualified to minimum bachelor’s degree level (or equivalent) in a relevant engineering discipline. - Minimum 3 years’ experience working in a high technology industry. - Ability to deliver work within constraints of time, cost and quality. - Skilled and experienced in systems engineering within a multi-disciplinary team in support of the development of complex systems. - Skilled and experienced in the elicitation, engineering and management of requirements. Desirable: - Skilled and experienced in the development of system architectures. - Skilled and experienced in the elicitation, engineering and management of requirements. - Skilled and experienced in the production of systems engineering documentation and technical reports. - Skilled and experienced in the use of DOORS. - Skilled and experienced in the use of Model Based System Engineering (MBSE) and supporting languages (e.g. SysML) and tools (e.g. Enterprise Architect). | 2021: 9 PM 2022: 15 PM 2023 – 25: 18 PM |  |  |
| Logistics engineer | Essential: - Qualified to minimum of master’s degree level (or equivalent) in relevant engineering or scientific discipline. - Minimum 4 years’ experience of developing logistics simulations or 2 years’ development experience and a relevant PhD. - Skilled and experienced in the creation of logistics modelling frameworks using a range of software simulation tools and including graphical user interfaces and relational databases. - Skilled and experienced in the delivery of work within constraints of time, cost and quality. - Skilled and experienced in the generation of technical documents including technical specifications and reports. Desirable: - Experience of maintenance logistics, buffer store scheduling and sequence policy, prioritising and optimisation. - Knowledge of RAMI analysis and its impact on maintenance logistics. - Experience analysing the effect of alternative plant options including sensitivity analysis and modelling failure scenarios and their recovery sequences. - Experience of fusion remote handling systems such as JET, ITER and DEMO | 2021: 12 PM 2022 – 25: 18 PM |  |  |
| Dynamics modelling engineer | Essential: - Qualified to minimum of master’s degree level (or equivalent) in relevant engineering or scientific discipline. - Minimum 4 years’ experience of structural dynamics working in a high technology industry or a relevant PhD. - Skilled and experienced in the delivery of work within constraints of time, cost and quality. - Skilled and experienced in the generation of technical documents including technical specifications, testing plans and technical reports. - Skilled and experienced with Python, C++ and/or other Object Orientated Languages. - Skilled and experienced in equipment design and structural dynamics simulation using Dymola, ANSYS or other suitable finite element software. Desirable: - A strong understanding of software engineering techniques and design principles including lifecycle, version control (Git, SVN etc..) and documentation. - Experience performing matrix manipulations with the Mass/Stiffness matrices from reduced Finite Element Models. - Experience performing detailed finite element modelling and coupled loads analysis. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 9 PM 2022 – 25: 18 PM |  |  |
| Structural analyst | Essential: - Qualified to minimum bachelor's degree level (or equivalent) in Mechanical Engineering or other relevant discipline. - Minimum 4 years of structural analysis experience working in a high technology industry. - Expert in structural analysis and finite element techniques including ANSYS. - Detailed understanding of structural system properties, load cases and constraints. - Experience with working as part of multidisciplinary teams located across multiple sites to deliver projects within constraints of time, cost and quality. - Skilled and experienced in the generation of technical reports and presentations. Desirable: - Experience of engineering on nuclear plants, particularly regarding contamination control, safety, and regulatory compliance. - Experience of 3D CAD systems, particularly CATIA. - Experience with thermal and structural dynamics analysis. - Experience of fusion remote handling systems such as JET, ITER and DEMO. | 2021: 9 PM 2022: 15 PM 2023 – 25: 18 PM |  |  |
| CAD configuration engineer | Essential: - Minimum 4 years’ experience in the management and administration of CAD and 3D documentation control systems. - Skilled and experienced in the definition and implementation of data management processes in the context of CAD. - Skilled and experienced in providing technical support and troubleshooting to resolve issues associated with CAD and data management systems. - Skilled and experienced in 3D modelling and the production of engineering drawings to BS 8888. - Skilled and experienced in the use of SmarTeam and CATIA. Desirable: - Experience working on fusion devices such as JET, ITER or DEMO. | 2021: 2 PM 2022: 2 PM 2023 – 25: 3 PM |  |  |
| CAD designer | Essential: - Minimum 2 years’ experience in high technology industry working on the design of electromechanical systems. - Skilled and experienced (minimum 4 years) in 3D modelling and the production of build to print engineering drawings to BS 8888. - Knowledge of manufacturing techniques and processes including turning, milling, welding, sheet metal work and fabrication of large structures. - Skilled and experienced in the use of CATIA. - Skilled and experienced in working as part of a team to delivery high quality work within the constraints of time, cost and quality. Desirable: - Experience of SmarTeam. - Experience of the design and engineering of large and heavy components. - Experience working on fusion devices such as JET, ITER or DEMO. | 2021: 36 PM 2022 – 25: 72 PM |  |  |
| VR engineer | Essential: - Skilled and experienced (minimum 2 years) in the production of VR animations on engineering projects. - Skilled and experienced in the use of relevant modelling software such as: 3DSMax; Maya; Houdini and Cinema 4D. - Skilled and experienced in the use of a relevant game engine such as Unreal or Unity. - Experience of engineering CAD software, including CATIA. - Skilled and experienced in working as part of a team to delivery high quality work within the constraints of time, cost and quality. Desirable: - Experience of high technology industry. - Experience of PiXYZ. - Experience of Adobe creative suit, including Photoshop and After Effect Premiere. - Experience working on fusion devices such as JET, ITER or DEMO. | 2021: 2 PM 2022 – 25: 4 PM |  |  |
| Technician – mechanical | Essential: - Minimum 4 years’ experience in a high technology industry working on the assembly, testing and commissioning of electromechanical systems. - Skilled and experienced in the interpretation of 3D models and build to print engineering drawings to BS 8888. - Knowledge of manufacturing techniques and processes including turning, milling, welding, sheet metal work and fabrication of large structures. - Skilled and experienced in working as part of a team to delivery high quality work within the constraints of time, cost and quality. Desirable: - Experience working on fusion devices such as JET, ITER or DEMO. | 2022: 1 PM 2023: 6 PM 2024: 24 PM 2025: 24 PM |  |  |
| Technician - electrical | Essential: - Minimum 4 years’ experience in a high technology industry working on the assembly, testing and commissioning of electromechanical systems. - Skilled and experienced in the interpretation of 2D electrical schematic drawings to BS 8888 and associated bill of materials. - Skilled and experienced in working as part of a team to delivery high quality work within the constraints of time, cost and quality. Desirable: - Experience working on fusion devices such as JET, ITER or DEMO. | 2023: 2 PM 2024: 8 PM 2025: 8 PM |  |  |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| Engineering design, design reviews and production of manufacturing drawings for the small test rigs and the wide range proof of principle remote handing equipment that have been developed to concept stage (including procurement specification) in the Lab PM: The use of industry is to ensure regulatory compliance with the latest codes and standards for industrial safety (CE marked). | 1000 |  |  |
| Consultancy in nuclear safety and regulatory compliance: Includes the development of codes and standards relevant to fusion maintenance e.g. hazard identification, transportation, automation, RHE safe control, contamination control, joining technology, etc. | 450 |  |  |
| Design verification and validation: use of industry as part of the design review process ensures verification using the full breadth of knowledge available and it ensures the emerging integrated designs of remote handling equipment are being validated against the latest codes and standards | 300 |  |  |
|  | Total €1.75 |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| In Tokamak and Port Access |  |  |  |
| Blanket interface testing (incl.: fixation mock-ups and tools) | 100 |  |  |
| Upper port pipe module handling system development (incl.: mock-ups, fixation, SJS interface) | 100 |  |  |
| Divertor cassette handling development (incl. end-effector, fixation, and service connections) | 100 |  |  |
| Lower port pipe module handling system development (incl. fixation, SJS interface) | 100 |  |  |
| Multi-purpose deployer development (incl.: high payload joint testing) | 360 |  |  |
| Reactor pressure vessel inspection systems development (incl.: test rig and tools) | 160 |  |  |
| Tokamak Building and Plant Rooms |  |  |  |
| Generic maintenance infrastructure systems development (Incl.: transporters, end-effectors, contamination control) | 150 |  |  |
| In-Cryostat maintenance system infrastructure development (Incl.: access, transport, end-effectors, and tools) | 140 |  |  |
| Service Connection |  |  |  |
| Laser In-bore pipe cutting, welding, and NDT (incl: test rigs and tools) | 300 |  |  |
| TIG In-bore pipe cutting, welding, and NDT (incl: test rigs and tools) | 180 |  |  |
| Mechanical pipe connection development (incl.: test rigs and tools) | 250 |  |  |
|  | Total €1.940m |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| All Facility requirements are list in §2.3.4 |  |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

## Technology R&D

### Roles & Competencies

| 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- |
| Role Title | Required Competencies / potential involvement of industry LTP | Indicative human resources [PM] | Brief description of relevant skills and experience. List and describe briefly relevant examples (max. 200 words) | Brief description of relevant skills and experience of LTPs, if involved (including industrial LPTs) |
|  | None The Technology R&D will be delivered by the engineering team described in Section 1 Management and Section 2 Architecture (System Design and Integration) above. |  | Note: For this role please propose a named individual from your Institute and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) | Note: For this role please propose a named individual from your LTP and provide, in addition to the requested information above, the CV for this candidate (to be uploaded to IMS) |
|  | None |  | Note: For this general role the brief description of the relevant skills and experience of your Beneficiary is required along with examples | Note: For this general role the brief description of the relevant skills and experience of your LTP is required, if involved, along with examples |

### Potential industrial subcontracting

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of activities foreseen for industrial subcontracting | Indicative total budget for the period 2021 to 2025 [k€] | Experience of potential industrial subcontractors in the field of the activity (name, experience) | Experience of the Beneficiary in the field of the activity |
| Engineering design, design reviews and production of manufacturing drawings for small technology test rigs and equipment: The use of industry is to ensure regulatory compliance with the latest codes and standards for industrial safety (CE marked). | 550 |  |  |
| Technology subject matter experts (e.g. actuator, bearings, laser, welding, inspection, etc.): Use of industry to ensure the integrated designs of remote handling equipment, which is often beyond current available technology are developed using products that are realistic, achievable and verified | 700 |  |  |
| Technology subject matter experts validation and verification trials (e.g. welding, seals, NDT, robotics, control systems, condition monitoring, etc.) | 600 |  |  |
|  | Total €1.85m |  |  |

### Equipment and other goods and services

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of equipment and other goods and services procurement | Indicative total budget for the period 2021 to 2025 [k€] | Experience of the Beneficiary in the associated field | Proposed contribution of the Beneficiary to the associated field in terms of equipment (description, no cost) |
| Contamination control method development (incl.: test rigs and tools) | 150 |  |  |
| Load transfer development (incl.: test rigs, force moment sensors, software) | 50 |  |  |
| High power density actuation development (incl.: test rigs for e.g. hydraulics, gearboxes, and Serapid chains) | 200 |  |  |
| Design for Maintenance Manual development (Incl.: various test rigs tools for verification, standardisation of lifting, electrical, fixings, fixations, pipework, instrumentation etc.) | 550 |  |  |
| Automated maintenance (incl. test cell, test rigs, components, tools, software, regulatory approval, etc.) | 300 |  |  |
| Reactor Pressure Vessel (RPV) monitoring (incl.: weld visual and volumetric inspection technology demonstrators) | 200 |  |  |
| Hardware characteristic library / database (Incl.: test rigs, RH equipment and components) | 360 |  |  |
| RM System condition monitoring development (Incl.: sensor integration, software, regulatory compliance, etc.) | 200 |  |  |
| Service joining technology development (Incl.: laser optics, alternative joining technology, in-bore transport, rad tolerant inspection, pipe alignment, seals, regulation compliance, etc.) | 520 |  |  |
|  | Total €2.53m |  |  |

### Use of facilities

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Indicative list of required facilities describing the topic to be investigated | Indicative total budget for the period 2021 to 2025 [k€] | Proposed facility name, description, capabilities | Proposed annual Eurofusion share in the facility (2021,2022, 2023, 2024, 2025) |
| A facility is required to develop and test the RHE control systems necessary to handle large, high mass (>10t), low stiffness components. It will feature a 6 DoF mover mounted on a frame with test weights, a control room, sensors and other supporting facilities to allow testing with a range of variables including mass, stiffness, friction and sensor input. The likely high mass components are blankets, limiters, shielding modules, pipe modules and some diagnostics. The facility should also be adaptable to enable the development and verification of aspects of the component designs, particularly related to the environment interfaces and Remote Handling Equipment such as: guiding systems, fixation and mass transfer. | The indicative operational budget for the period 2023 to 2025 is €800k. Potential investment of up to €10.7m is available as pilot plant investment for existing facility upgrades or should a new facility be required. The building to house the facility is to be provided by the beneficiary as part of the operational budget. This facility will continue to provide a return on investment well into the engineering phase. |  |  |
| A diverse platform and unique piece of equipment is required which will be central to the R&D programme particularly in the early development of control systems, and RHE hardware. It requires a reach of >5m, a payload >500kg, 6 DoF and to be capable of deploying multiple end-effectors for testing purposes, including a twin arm servo manipulator, with the whole system controllable from a separate control room. It will be used throughout FP9 as part of the suite of RH equipment for verification, compatibility and integration trials of both maintenance tools and component concepts in support of the “Design for Maintenance Manual”. It will also provide a working platform to allow maintenance hardware tested in a more complex, integrated remote setting. | The indicative operational budget for the period 2021 to 2025 is €1000k. Potential investment of up to €1000k is available as hardware investment should an existing facility need to be upgraded to meet the requirements of the project. This facility will continue to provide a return on investment in the engineering phase. |  |  |

### Facility investment, i.e. new build or upgrade

| 1 | 2 | 3 | 4 |
| --- | --- | --- | --- |
| Proposed facility name | New/ Upgrade | Objectives of the facility | Schedule of the newly built facility or upgrade |

### Summary of relevant publications

| List of most relevant publications in this Work package Area (limited to 5) |  |  |
| --- | --- | --- |
| Title | Author(s) | Year of Publication |

### Indicative list of potential contributors

List potential contributors (members of your Beneficiary/ Third Parties) to be involved in this Work-Package/Project

| No. | First Name | Surname | E-Mail | Phone |
| --- | --- | --- | --- | --- |

# ADDITIONAL COMMENTS AND REQUIREMENTS

Please add, if necessary, additional comments or describe requirements your Beneficiary would like to express and that are necessary to contribute to this Work-Package.

The indicative roles and budgets given in this form are for a single team, capable of delivering WPRM in FP9. As far as practicable the work will be led by a lead engineer, supported by specialist engineers across different Research Units to maximise integration and the spread of skills and knowledge. However, it will be possible to separate some tasks, to be completed by a single RU within the WPRM programme of work. The budget and the scope interface between the work packages and the DEMO Central team is still being finalised. There will be further reductions to be made to the budget and scope. A plan to deliver the remote maintenance work package programme will be worked out and agreed in the New Year based on the proposals received in response to this call.