# CfP-FTD-AWP26-BB-06

# 2026-2027 Work Plan

# Call for Participation

# Work Package Breeding Blanket WPBB

1. Purpose of the call

The present call aims to gather the information about the resources and the relevant skills that each of the EUROfusion members is ready to commit for the implementation of the activities under the Work Package WPBB, Breeding Blanket, during the period of 2026-2027.  This will enable the Project Leaders/Task Force Leaders to select, with the support of the Programme Management Unit, the contribution of each Beneficiary and will form the basis for the allocation of resources for the Work Plan 2026-27.

2. Objectives of the Work Package

- To increase the maturity of WLCB concept by enlarging R&D activities to get the same degree as the HCPB and WCLL.

- To complete design (consolidated and documented) of the WLCB BB and TER systems, adapted for the latest LAR DEMO baseline.

- The adapt design (and related documentation) for HCPB and WCLL to the latest LAR DEMO baseline.

- To perform R&D to assess the impact of the new DEMO LAR configuration and evaluate whether it could lead to significant simplifications and a more reliable design.

- Specific R&D for WLCB: To develop high-density Li ceramics to enhance TBR, to perform R&D on cost-effective lead-in-canister multiplier and to develop (jointly with F4E) manufacturing demonstrators and dedicated mock-ups for testing of WLCB concept.

- Specific R&D for HCPB and WCLL: To finalize the PIE for the ongoing irradiation campaigns on solid functional materials and coatings and to continue working on closing specific R&D gaps (coatings, PbLi development, TER PbLi, manufacturing)

.

3. Brief description of the Work Package two-year workplan

System and design development (S-leg) activities in 2026:

  - Completion the design analyses for WLCB design.

  - Define a preliminary TER design for WLCB.

  - Finalise the design analyses for the HCPB and WCLL BB systems.

  - Continuation of the conceptual design of the DCLL BB (ex WPPRD-BB activities).

  - Perform tests to obtain last data for missing T transport modelling parameters

  - Update system & interface req., load specification documents, maturity matrix and risk register.

  - Joint work with the F4E-TBM Team to evaluate an update of the TBM strategy/plan, according to a re-evaluation of new BB priorities. Identify other testing hosts (e.g., DONES, WEST, etc.). The continuation of the design of irradiation modules of tritium breeding blanket to be tested in DONES is indeed also foreseen (ex WPENS activities).

Technology R&D (T-leg) activities in 2026:

  - Specific R&D for WLCB: development of high-density Li ceramics; conclusion of irradiations and start PIE of advanced ceramic breeder; development of specific TER technology elements; development, jointly with the F4E TBM Team, of manufacturing and assembly routes for WLCB; production of mock-ups for testing (WLCB breeder zone).

  - Specific R&D for HCPB and WCLL: continuation of R&D for development of PbLi (production, characterization, purification technologies), continue development of specific TER technology items, coatings (start of irradiation campaigns), conclusion of irradiations and start PIE of neutron multipliers, continue R&D to close open points for manufacturing technologies and continuation of the studies on ceramic materials for protective layers (ex WPPRD-BB activities).

  - Continue R&D of specific essential technologies needed for the ITER TBM Program.

System and design development (S-leg) activities in 2027:

  - Finalise conceptual design of the WLCB concept.

  - Completion of the TER system design for WLCB.

  - Finalise the HCPB and WCLL BB systems.

  - Consolidate data towards a harmonized tritium transport modelling database.

  - Define testing and qualification strategy for identified testing hosts and for the TBM.

  - Finalise system & interface req., load specification documents, maturity matrix and risk register.

Technology R&D (T-leg) activities in 2027:

  - Specific R&D for WLCB: high-density Li ceramics; PIE of advanced ceramic breeder; conclusion of specific TER technology R&D; define with the F4E TBM Team the manufacturing and assembly route for WLCB (including fabrication demonstrators); production of mock-ups for testing in HELOKA & Water Loop (WLCB breeder zone, FW and manifold).

  - Specific R&D for HCPB and WCLL: conclusion of R&D for development of PbLi (production, characterization, purification technologies), conclusion of specific TER technology items, conclude the development of coatings (including finalization of irradiations and PIE), conclusion of PIE of neutron multipliers, conclusion of R&D manufacturing technologies.

4. Eligibility criteria

Only the members of the EUROfusion consortium, i.e. Beneficiaries, are eligible to answer the call. Affiliated entities (AE) and industry contributions must be proposed by the Beneficiary they are affiliated with.

Upon submission, the PMU will perform a formal check of the proposals. Non-compliant or incomplete proposals could be rejected.

The Project Leader (PL)/ Task Force Leader (TFL), supported by the PMU, will perform a further check on scope, competences and general quality, in particular whether the proposal is in line with the Work Package objectives. If needed, the PMU will contact the Beneficiary for further information or an update of the proposal.

# 5. Submission of proposals

Proposals must be submitted through the EUROfusion Information Management System (IMS), https://ims.euro-fusion.org/fp9/, by the General Assembly member not later than 22st September 2025.

The proposals shall include:

- Indicative resources proposed by the Beneficiary (or its AEs) for the entire period 2026-2027. These must be entered directly through the online proposal form in IMS;

- Call Response Form prepared outside of IMS following the provided template (Annex 02) to be uploaded to the online proposal form as attachment (PDF or DOCX format)

- CVs of individuals proposed for leading roles/positions (if required) following the provided template (Annex 04) to be uploaded to the online proposal form as attachment (PDF or DOCX format)

- Any other supporting documents that can indicate synergies between competences required in the Call and the expertise of the proposed team.

The information provided through the different elements of the proposal shall be consistent (e.g. indicative resources in the online proposal form and in the Call Response Form).

For step-by-step guidelines see: Annex 03 - Guidelines for Responders

# 6. Selection/ Evaluation process

# The evaluation criteria are listed in Annex 06 – Guidelines for Selection, section 2.3. Based on the scores and on well-founded written justifications, the PLs/TFLs will then select the contributions for each work package (WP) within the Work Plan 2026-2027.

If needed, during the evaluation period, the PLs/TFLs may contact representatives of the Beneficiaries for further clarification and for negotiation on the activities and the size of the contribution. Upon completion of the assessment, the PLs/TFLs will make a recommendation to the PMU including a justification for the selection of the Beneficiaries’ contributions to execute the tasks within each WP, as well as the financial resources required for this purpose.

For further details on the evaluation process see: Annex 06 - Guidelines for Selection

# 7. Feedback to Beneficiaries

Following the selection of the proposals the allocation of the financial resources for 2026 will be communicated to all Beneficiaries at the first General Assembly meeting of the same year. For the year 2027 the indicative budget per Beneficiary and per WP will also be communicated.

In case of any questions concerning the selection process and/ procedure, please contact:

- PMU RO or Coordination Officer  Krystyna Marcinkiewicz (krystyna.marcinkiewicz@euro-fusion.org) or Botond Meszaros (Botond.Meszaros@euro-fusion.org).

- PSO: Matti Oron-Carl (Matti.Oron-Carl@euro-fusion.org)

- PL/TFL Francisco A. Hernández (francisco.hernandez@kit.edu).

# For more details on the scoring, evaluation criteria, access to proposals and other requirements, see: Annex 06- Guidelines for selection

8. Indicative Timeline of Implementation

Launch of the call: 22nd July 2025

Deadline for proposals: 22st September 2025

Evaluation, selection, preparation of PMP/PEP: 6th October 2025

Approval of (revised) Work Plan 2026/27: General Assembly December 2025