Enhancement Programme Task Reports

Reference to the procedure for report issue, evaluation and approval

This refers to a report representing a deliverable within the Task Project Management Plan (PMP).

1. The report is the responsibility of the Project Association Contact Person (ACP) as named on the first page of the PMP.

The report should be sent by the Project ACP to the CSU Project Manager (CPM).

The practice is that a draft of the report is sent to the CPM well in advance of the deliverable due date, such that the CPM comments could be taken into account in the final form of the report.

2. The report is evaluated by the CPM who issues a Final Assessment of Contract Execution (FACE).

3. If the deliverable is associated with an interim payment or if the deliverable represents a Final Report for the Task, a letter of approval will be sent by the EFDA Associate Leader for JET (EALJ) to the Association Head of Research Unit. The letter of approval is issued based on the recommendation of the FACE document.

4. This EALJ letter of approval is attached to the invoice (request of payment) issued by the Association.

For the particular case of the participation of the MEdC Association in the JET ITER-Like Wall (ILW) Enhancement Programme 2 (EP2) project:

-The MEdC Association project ACP’s are:

-Cristian Lungu, for Task Agreement JW6-TA-EP2-ILB-03

-Cristian Ruset, for Task Agreement JW6-TA-EP2-ILC-05

-The CPM is the ILW Responsible Officer, Vasile (Liviu) Zoita